## Slide 1: FS_Ranging_SL Status Report
Sherry (Yang) Shen
Xiaomi (Rapporteur)
S2-2202905

## Slide 2: FS_Ranging_SL status after SA2#149E (1/2)
General
  The latest TR 23.700-86 is available here: http://www.3gpp.org/ftp/Specs/archive/23_series.
  Total TUs requested for Study Phase is 3.5 TUs. 0.5 TU is used, and 3 TUs are remaining
  TR skeleton and scope are agreed. 5 Architecture Assumptions and 12 Architecture Requirements are identified.
7 Terms defined: Ranging, Reference UE, Target UE, Assistant UE, Sidelink Positioning, Positioning, Relative position
List of 7 agreed Key Issues:
  KI#1: Support of authorisation and policy/parameter provisioning to UE
  KI#2: Ranging service operation procedure with the assistance of another UE
  KI#3: Ranging/Sidelink Positioning device discovery
  KI#4: Control of Operations for Ranging/Sidelink positioning
  KI#5: Network assisted Sidelink Positioning for In Network Coverage and Partial Network Coverage
  KI#6: Ranging and sidelink positioning service exposure to a UE
  KI#7: Ranging/Sidelink Positioning service exposure to Application server and for network assisted sidelink positioning
WI Code | Work Item Title | WP | Target Date | WID#
FS_Ranging_SL | Study on Ranging based services and sidelink positioning | ?% > ?% | Nov, 22 | SP-211647
To be updated

## Slide 3: FS_Ranging_SL status after SA2#149E (2/2)
  RAN impacts and dependencies:
  RAN impacts or dependencies identified for Key Issue #4 and #5
SA3 dependencies：
  Privacy protection and other security aspects will be tasked to SA3, and the related impact to architecture enhancement will be based on SA3 conclusion.
Contentious Issue:
  None
Focus for the Next Meeting (SA2#150E):
  Finalize Architecture Requirements&Assumptions, continue with definition & KI proposals and start discussion on new solutions
Overall Plan:
To be updated

## Slide 4: FS_Ranging_SL status at SA#95e
Progress since SA#94-e:
  TR skeleton and scope are agreed. 5 Architecture Assumptions and 12 Architecture Requirements are identified.
  7 terms defined, 7 KIs agreed
RAN impacts and dependencies:
  RAN impacts identified on KI#4&KI#5
Next steps:
  SA2#150e (0.5 TU): Finalize Architecture Assumptions&Requirements, continue with definition&KI proposal and start discussion on new solutions
  SA2#151e (1 TU): Finalize KI proposals, continue with definition & new solution proposals, and start evaluations&conclusions
WI Code | Work Item Title | WP | Target Date | WID#
FS_Ranging_SL | Study on Ranging based services and sidelink positioning | 0% > 15% | Nov, 22 | SP-211647
To be updated