## Slide 1
FS_SUECR Status Report
Lalith Kumar
Samsung (Rapporteur)
3GPP TSG SA WG2 Meeting #150E
E-Meeting, 6-12 April 2022
Agenda 10.2
S2-2202979

## Slide 2: FS_SUECR status after SA2#150E
General
  TODO after meeting
  RAN impacts and dependencies:
  None
Contentious Issue:
  None
Focus for the Next Meeting (SA2#151):
  To stabilize the solution, evaluate and conclude the study.
WI Code | Work Item Title | WP | Target Date | WID#
FS_SUECR | Study on Seamless UE context recovery | 25% > X % | May, 22 | SP-211654

## Slide 3: Overall Plan:
  SA2#149E Feb(0.5 TU): TR Skeleton, Scope, architecture assumptions, new KI(s) approval, last meeting for new KI(s) approval.
  SA2#150E Apr(0.5 TU): Start of new solutions approval, continuing the discussion and possible updates to architecture requirements, assumptions, terminology and KI.
  SA2#151E May(0.5 TU): TR solution clean-up, solution evaluation and conclusions.

## Slide 4: Backup slides

## Slide 5: FS_SUECR Status at SA#95
WI Code | Work Item Title | WP | Target Date | WID#
FS_SUECR | Study on Seamless UE context recovery | 0% > 25 % | May, 22 | SP-211654
Progress since SA#94:
  TR skeleton, scope, architecture assumptions and requirements, are specified.
  1 key issue is documented.
  RAN impacts and dependencies:
  None.
Next steps:
  Start of solutions approval, continuing the work on architecture requirements, assumptions, terminology