## Slide 1: FS_5GSATB Status Report
CATT

## Slide 2: FS_5GSATB status after SA2#150E (1/2)
General
  TR 23.700-27 v.0.2.0 is created based on approved contributions.
  9 contributions agreed (including new solutions and the updates of a key issue and a solution).
  1 TU used and 2.5 TU left for the Study Phase.
KI#1: PCC/QoS control enhancement considering dynamic satellite backhaul
  5 P-CRs are approved, including 1 KI update, 2 solution updates and 2 new solutions
  Next steps: Continue the solution discussions and start to evaluate solutions
  KI#2: Support of Satellite Edge Computing via UPF on board
  2 P-CRs are approved, including 2 new solutions
  Next steps: Continue the solution discussions and start to evaluate solutions
  KI#3: Support of Local Data Switching via UPF on-board
  2 P-CRs are approved, including 2 new solutions
  Next steps: Continue the solution discussions and start to evaluate solutions
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSATB | Study on Support of Satellite Backhauling in 5GS | 15% > 35% | October, 22 | SP-211639

## Slide 3
  RAN impacts and dependencies:
  The impacts depends on the study outcomes of the solutions
Focus for the Next Meeting (SA2#151):
  Architectural assumption for the deployment of satellite backhauls
  Update of solutions to solve FFS
  New solutions for all KIs
  Start of solution evaluation
FS_5GSATB status after SA2#149E (2/2)

## Slide 4
Overall Plan:
  SA2#149: discuss TR skeleton, TR scope, assumptions and Key Issues, start the solution discussion.
  SA2#150: last meeting for Key Issues, continue the solution discussions .
  SA2#151: continue the solution discussions and start the solution evaluation.
  SA2#152: last meeting for updated solutions, continue the solution evaluation, and send the TR for information. Approve the WID (for concluded KIs)
  SA2#153: continue the evaluation and conclusion for remaining Key Issues. Revise and Approve the WID.
  SA2#154 and #154AH: normative work
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | 
SID/WID | Study TU | Norm TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | Total TU
FS_SATB | 3.5 | 1.5 | 5 | 0.5 | 0.5 | 0.5 | 1 | 1 | 1 | 0.5 | 0 | 5
Backup Slide: Work Plan