## Slide 1: FS_eNS_Ph3 Status Report after SA2#150E
Jinguo Zhu
ZTE

## Slide 2: FS_eNS_Ph3 status after SA2#150E
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph3 | Study on Network Slicing Phase3 | 5%->30% | Dec 2022 | SP-211641
General:
  2 new key issues are agreed. All working tasks are covered by the key issues
  14 solutions are agreed.
  TR 23.700-41 v0.2.0 generated based on the agreed contributions
  Contentious Issue: None
  RAN impacts and dependencies:
  KI#1 and KI#3 may needs to coordinate with RAN working groups.
Next steps:
  Approval of new solutions
  Solution evaluation

## Slide 3: FS_eNS_Ph3 status after SA2#150E (1/3)
General
  2 new key issues are agreed. All working tasks are covered by the key issues
  14 solutions are agreed
  TR 23.700-41 v0.2.0 generated based on the agreed contributions
Key Issues 1(Service continuity)
  Correspond to WI#1
  5 solutions are agreed
Key Issues 2(providing VPLMN network slice info to roaming UE)
  Correspond to WI#3
  2 solutions are agreed
Key Issues 3(Slice Service Area)
  Correspond to WI#5
  4 solutions are agreed
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph3 | Study on Network Slicing Phase3 | 5%->30% | Dec 2022 | SP-211641

## Slide 4: FS_eNS_Ph3 status after SA2#150E (1/3)
Key Issues 4(multiple NSACF)
  Correspond to WI#6
  3 solutions are agreed
Key Issues 5(Rejected S-NSSAI)
  Correspond to WI#2
  Key issue description is agreed
Key Issues 6(NW Control)
  Correspond to WI#4
  Key issue description is agreed
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph3 | Study on Network Slicing Phase3 | 5%->30% | Dec 2022 | SP-211641

## Slide 5: FS_eNS_Ph3 status after SA2#150E (3/3)
Contentious Issue:
  None.
  RAN impacts and dependencies:
  KI#1 and KI#3 may need to coordinate with RAN working groups.
Other WG dependencies
  KI#3 may need to coordinate with SA5
Focus of the Next Meeting (SA2#151E):
  Approval of new solutions
  Solution evaluation
Overall Plan:
  SA2#149 Feb’22: TR skeleton, arch assumptions, KIs
  SA2#150 Apr’22: solutions discussions, and KIs. Finalize the KIs. Last meeting for Kis.
  SA2#151 May’22: continue the solution discussions and start to evaluate solutions; TR for information
  SA2#152 Aug’22: solution updates (last meeting for solution),finalize the evaluation and conclusion ; TR for approval; WID for approval
  SA2#153 Oct’22: finalize the conclusion for remaining KIs; WID update; start normative work for concluded KIs
  SA2#154, SA2#154AH and SA2#155 meeting: normative work
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | 
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | Total TU
FS_eNS_Ph3 | 6 | 3.25 | 9.25 | 1 | 1 | 2 | 1 | 1 | 1 | 1 | 1.25 | 9.25