## Slide 1: FS_NG_RTC Status Report
Yi Jiang (Rapporteur)
China Mobile

## Slide 2: FS_NG_RTC work plan
  The work plan is updated according to the progress at #150:
  #151 meeting: update KIs and continue the solution discussions including solution update and merging; start to evaluate solutions if possible; send TR to June Plenary for information
  #152 meeting: solution updates and try to finalize the evaluation and conclusion; send TR to Sept. Plenary for approval
  #153 meeting: start normative work for concluded KIs and continue the evaluation and conclusion for remaining KIs
  #154 and #155 meeting: complete normative work
  The work plan can be further adjusted according to the progress of study
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23
 |  |  |  | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155
SID/WID | Study Phase TU | Normative TU | Total TU |  |  |  |  |  |  |  | 
FS_NG_RTC | 4 | 2 | 6 | 1 | 1 | 1 | 1 | 0.5 | 0.5 | 0.5 | 0.5

## Slide 3: FS_NG_RTC status after SA2#150e
WI Code | Work Item Title | WP | Target Date | WID#
FS_NG_RTC | Study on system architecture for next generation real time communication services | 0%->40% | Sep. 2022 | 940066
General
  4 TUs are allocated for study phase, with 2 TUs left after SA2#150e
  25 contributions from 9 companies were submitted and handled
  New KI for WT#5: Service based architecture for IMS media control was agreed
  KI for WT#4: Enhancement to support Data Channel usage in IMS network was updated
  16 Solutions were agreed
    KI#1 (IMS Data Channel): 7 solutions
    KI#2 (AR Telephony Communication): 2 solutions
    KI#3 (third party specific user identities): 4 solutions
    KI#4 (SBA for media control): 3 solutions
  RAN impacts and dependencies:
  None
Next steps:
  Finalize KIs at SA2#151e
  Continue the solution discussions including new solutions, solution update and merging
  Start to evaluate solutions if possible