## Slide 1: FS_eNA_Ph3 Status Report
Aihua Li (China Mobile), Xiaobo Wu (vivo)

## Slide 2: FS_eNA_Ph3 status at SA#95-e
Progress since SA#94:
  TR Skeleton, TR Scope, Architectural Assumption and requirements are agreed.
  10 key issues and 27 solutions are documented.
  TR 23.700-81 v0.2.0 is generated based on the agreed contributions.
  RAN impacts and dependencies:
  RAN impact depends on the study outcomes of the solutions.
Next steps:
  SA2#151E May (2.0 TU): Continue the solution discussions and start to evaluate solutions; send TR for information.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph3 | Study on Enablers for Network Automation for 5G - phase 3 | 13 % -> 25% | September 2022 | SP-211650

## Slide 3: FS_eNA_Ph3 status after SA2#150E (1/3)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph3 | Study on Enablers for Network Automation for 5G - phase 3 | 13 % -> 25% | September 2022 | SP-211650
General
  FS_eNA_Ph3 TR 23.700-81 v0.2.0 is created based on approved contributions.
  1 used for SA2#150E and 6 TUs are remaining.
  1 contribution agreed for architecture assumption update.
  1 contribution agreed for new key issue(KI#10: Interactions with MDAS/MDAF (S2-2203353)).
  27 solutions agreed for existing KIs and 1 LS OUT agreed for replying 5GAA.
  1 contribution noted, and 1 LS Out postponed.
  21 contributions not handled.
KI#1: How to improve correctness of NWDAF analytics:
    7 P-CRs are APPROVED.
    Next steps: Continue the solution discussions and start to evaluate solutions.
    KI#2: NWDAF-assisted application detection:
    2 P-CRs are APPROVED.
    Next steps: Continue the solution discussions and start to evaluate solutions.
    KI#3: Data and analytics exchange in roaming case:
    2 P-CRs are APPROVED.
    Next steps: Continue the solution discussions and start to evaluate solutions.

## Slide 4: FS_eNA_ph2 status after SA2#150E (2/3)
    KI#4: How to Enhance Data collection and Storage:
    1 P-CR is APPROVED.
    Next steps: Continue the solution discussions and start to evaluate solutions.
    KI#5: Enhance trained ML Model sharing:
    3 P-CRs are APPROVED.
    Next steps: Continue the solution discussions and start to evaluate solutions.
    KI#6: NWDAF-assisted URSP:
    2 P-CRs are APPROVED and 1 P-CR are noted.
    Next steps: Continue the solution discussions and start to evaluate solutions.
    KI#7: Enhancements on QoS Sustainability analytics:
    3 P-CRs are APPROVED, 1 LS OUT to 5GAA is APPROVED and 1 LS OUT to RAN3/SA5 is POSTPONED.
    Next steps: Continue the solution discussions and start to evaluate solutions.
    KI#8: Supporting Federated Learning in 5GC:
    4 P-CRs are APPROVED.
    Next steps: Continue the solution discussions and start to evaluate solutions.
    KI#9: Enhancement of NWDAF with finer granularity of location information:
    3 P-CRs are APPROVED.
    Next steps: Continue the solution discussions and start to evaluate solutions.
    KI#10: Interactions with MDAS/MDAF:
    This is a newly approved KI in SA2#150E.
    Next steps: Start the solution discussions.

## Slide 5: FS_eNA_Ph3 status after SA2#150E (3/3)
  RAN impacts and dependencies:
  RAN impact depends on the study outcomes of the solutions.
Contentious Issue:
  None
Focus for the Next Meeting (SA2#151E):
  Continue the solution discussions and start to evaluate solutions; send TR for information;.
    Risk:
  None.

## Slide 6
Backup Slide for FS_eNA_Ph3 Study Phase Work Plan
#149 meeting: focus on TR skeleton, scope, assumptions and KIs, no solution will be discussed;
#150 meeting: solutions discussions, and KIs. Finalize the KIs (Last chance for new KI proposal);
#151 meeting: continue the solution discussions and start to evaluate solutions; send TR for information;
#152 meeting: solution updates (Last chance for new solution), and finalize the evaluation and make conclusion; send TR for approval; first draft of WID;
#153 meeting: finalize the conclusion; WID Approval; start normative work for concluded KIs;
#154, #154AH and #155 meeting: Finalize normative work.

## Slide 7: backup

## Slide 8: FS_eNA_Ph3 status at SA#95-e
Progress since SA#94:
  TR Skeleton, TR Scope, Architectural Assumption and requirements are agreed.
  9 key issues are documented.
  TR 23.700-81 v0.1.0 is generated based on the agreed contributions.
  RAN impacts and dependencies:
  RAN impact depends on the study outcomes of the solutions.
Next steps:
  SA2#150E Apr (1.0 TU): Last meeting to finalize KIs, start of collecting new possible solutions, continue to study the architecture requirements, assumptions, terminology.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph3 | Study on Enablers for Network Automation for 5G - phase 3 | 0% > 13 % | September 2022 | SP-211650

## Slide 9: FS_eNA_Ph3 status after SA2#149E (1/2)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph3 | Study on Enablers for Network Automation for 5G - phase 3 | 0% > 13 % | September 2022 | SP-211650
General
  FS_eNA_Ph3 TR 23.700-81 v0.1.0 is created based on approved contributions.
  Total TUs requested for Study Phase is 8 TUs of which 1 has been used for SA2#149E and 7 TUs are remaining.
  12 contributions agreed (including TR skeleton, scope, architecture assumptions, requirements and key issues).
  2 contributions noted, and 1 LS In postponed.
  24 contributions not handled.
9 Key Issues agreed for the study:
    KI#1: How to improve correctness of NWDAF analytics (S2-2201618)
    KI#2: NWDAF-assisted application detection (S2-2201619)
    KI#3: Data and analytics exchange in roaming case (S2-2201620)
    KI#4: How to Enhance Data collection and Storage (S2-2201861)
    KI#5: Enhance trained ML Model sharing (S2-2201622)
    KI#6: NWDAF-assisted URSP (S2-2201632)
    KI#7: Enhancements on QoS Sustainability analytics (S2-2201623)
    KI#8: Supporting Federated Learning in 5GC (S2-2201624)
    KI#9: Enhancement of NWDAF with finer granularity of location information (S2-2201625)

## Slide 10: FS_eNA_Ph3 status after SA2#149E (2/2)
  RAN impacts and dependencies:
  RAN impact depends on the study outcomes of the solutions.
Contentious Issue:
  None
Focus for the Next Meeting (SA2#150):
  “Last” meeting to finalize KIs, start of collecting new possible solutions. Continue to study the architecture requirements and assumptions discussions as well as terminology.
    Risk:
  1 work task (i.e. Study whether and how interactions between NWDAF can leverage MDAS/MDAF functionality for data collection and analytics) has no corresponding KI because there is no any pCR related this work task in SA2#149E meeting.