## Slide 1: FS_XRM Status Report
Dan Wang, Hui Ni
China Mobile, Huawei
S2-2202419

## Slide 2: FS_XRM status after SA2#150E (1/2)
General
  TR 23.700-60 v.0.1.0 was created based on approved contributions.
  14 contributions agreed (including TR skeleton, scope, architecture assumptions and requirements, and key issues).
  1 LS Out to SA4 regarding the QoS support with PDU Set granularity.
  1 TU used and 8 TU left for the Study Phase.
9 Key Issues agreed for the study:
  KI#1: Policy control enhancements to support multi-modality flows coordinated transmission for single UE
  KI#2: Support the Application Synchronization and QoS Policy Coordination for Multi-modal Traffic among Multiple UEs
  KI#3: 5GS information exposure for XR/media Enhancements
  KI#4: PDU Set integrated packet handling
  KI#5: Differentiated PDU Set Handling
  KI#6: Uplink-downlink transmission coordination to meet Round-Trip latency requirements
  KI#7: Policy enhancements for jitter minimization
  KI#8: Enhancements to power savings for XR services
  KI#9: Trade-off of QoE and Power Saving Requirements
  RAN impacts and dependencies:
  RAN impacts or coordination identified for Key Issue #3, #4, #5, #8, #9,
Other WG dependencies
  SA4 possible coordination is identified for Key Issue #3, #4, #5, #7,
WI Code | Work Item Title | WP | Target Date | WID#
FS_XRM | Study on XR (Extended Reality) and media services | 0%- > 15% | Sept, 22 | SP-211646

## Slide 3: FS_XRM status after SA2#150E (2/2)
Contentious Issue:
  None.
Focus of the Next Meeting (SA2#150E):
  Handle any new Key Issue and Key Issue updates (last chance for new KI proposal)
  Handle solutions for all Key Issues
Overall Plan: (study phase)
  SA2#149 Feb’22: TR skeleton, arch assumptions, KIs
  SA2#150 Apr’22: solutions discussions, and KIs. Finalize the KIs (no new KI proposal afterwards)
  SA2#151 May’22: continue the solution discussions and start to evaluate solutions;
  SA2#152 Aug’22: solution updates (last chance for solution)and try to finalize the evaluation and make conclusion ; send TR for approval; first draft of WID
  SA2#153 Oct’22: finalize the conclusion for remaining TR KIs; WID Approval; start normative work for concluded KIs
  SA2#154, SA2#154AH and SA2#155 meeting: normative work
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155
FS_XRM | 9 | 5 | 14 | 1 | 2 | 2 | 2 | 2 | 1 | 2 | 2

## Slide 4: FS_XRM status at SA#95e
Progress since SA#94-e:
  TR Skeleton agreed
  TR Scope, Architectural Assumption and requirements agreed
  9 Key Issues agreed
  TR 23.700-60 v0.1.0 generated based on the agreed contributions
RAN and other WG impacts and dependencies:
  RAN impacts or coordination identified for 5 key issues
  SA4 possible coordination is identified for 4 key Issues
  1 LS to SA4 regarding the QoS support with PDU Set granularity.
Next steps:
  Continue the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_XRM | Study on XR (Extended Reality) and media services | 0% > 15% | Sept, 22 | SP-211646