## Slide 1: SA WG2 Status report for FS_ATSSS_Ph3
Apostolis Salkintzis
Lenovo

## Slide 2: FS_ATSSS_Ph3 status after SA2#150e
  Progress since SA#95-e:
  6 TUs requested for the study phase; 4 remaining.
  Solutions for all KIs have been agreed
  4 solutions agreed for KI#2
  5 solutions agreed for KI#3
  4 solutions agreed for KI#5
  1 solution agreed for KI#6
  RAN impacts and dependencies:
  None
Next steps:
  Consider new / updated solutions for all KIs.
  Resolve ENs in the agreed KIs and solutions.
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph3 | Study on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | 20% > 50% | Sep, 2022 | SP-211612

## Slide 3: FS_ATSSS_Ph3 status after SA2#150e
  RAN and SA3 impacts and dependencies:
  None for RAN
  1 issue identified for SA3: “Whether and how encryption in the QUIC layer can be omitted is FFS and need to be verified by SA3.”
  Co-ordination with BBF and CableLabs may need to take place during the study
Contentious Issue:
  None
Focus for the Next Meeting (SA2#151e):
  Focus on solutions (new and updated) and resolve the existing ENs.
Overall Plan:
  See next slide
Risks:
  None identified

## Slide 4: FS_ATSSS_Ph3 status – Working plan
Still not clear whether the TR will be ready for approval in Sep. 2022.
Current plan is to fully complete the study in Oct. 2022.