## Slide 1: FS_eNPN_Ph2 Status Report
Peter Hedman
Ericsson (Rapporteur)

## Slide 2: FS_eNPN_Ph2 status after SA2#150E (1/3)
General
  24 P-CRs agreed, including
    Addition of terminology for localized services,
    2 new key issue, and updates of existing key issues
    4 update of solutions, and 15 new solutions
  Latest TR 23.700-08 is available here.
  Total TUs requested for Study Phase is 5.5 TUs, and 3.5 TUs are remaining
Related to Key Issue 1: Enabling support for idle and connected mode mobility between SNPNs without new network selection
  2 P-CRs updating the existing solution
  1 solution addressing KI#1 in the TR
  Next Steps:
    Continue the work
Related to Key Issue 2: Support of Non-3GPP access for SNPN
  1 P-CR adding content to KI
  2 P-CRs updating the existing two solutions, 4 P-CRs adding new solutions
  6 solutions addressing KI#2 in the TR
  Next Steps:
    Continue the work
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN_Ph2 | Enhanced support of Non-Public Networks | 10% > 30% | Sept, 22 | SP-211656

## Slide 3: FS_eNPN_Ph2 status after SA2#150E (2/3)
Related to Key Issue 3: Enabling NPN as hosting network for providing access to localized services
  2 P-CRs updating KI
  1 P-CR related to solution for KI#3
  Next Steps:
    Continue the work
Related to Key Issue 4: Enabling UE to discover, select and access NPN as hosting network and receive localized services
  1 P-CR adding content to KI
  6 P-CRs adding new solutions
  Next Steps:
    Continue the work
Related to Key Issue 5: Enabling access to localized services via a specific hosting network
  5 P-CRs adding new solutions
  Next Steps:
    Continue the work
Related to Key Issue 6: Support for returning to home network
  1 P-CR updating KI
  5 P-CRs adding new solutions
  Next Steps:
    Continue the work

## Slide 4: FS_eNPN_Ph2 status after SA2#150E (3/3)
  RAN impacts and dependencies:
  Potential RAN impacts or dependencies identified for Key Issue 1, 2 and 4.
WG dependencies
  SA3 dependencies related to key issue 2, 3, 4, 5
  SA5 dependencies related to key issue 3 and 5
Contentious Issue:
  none
Focus for the Next Meeting (SA2#152E):
  Progress solutions
  Initial evaluation, especially for KI#1 and KI#2
Overall Plan:
  SA2#149-E, 1 TU assigned, TR Skeleton, TR Scope, Architectural Assumption, Key Issues, allow solutions for KIs related to WT#1 and WT#2.
  SA2#150-E, 1 TU assigned, last e-meeting for any new Key Issue, solutions for all Key Issues/WTs
  SA2#151-E, 1,5 TU assigned, The last e-meeting for any new solution related to KI#1 and KI#2, start the initial evaluation, TR for information.
  SA2#152-E, 1 TU assigned, last e-meeting for any new solution related to KI#3-6, solution evaluation and conclusion, normative WID creation.
  SA2#153-E, 1 TU assigned, solution evaluation and conclusion, update of normative WID if needed, TR for approval (TBD if done at #152).
Risks:
  -