## Slide 1: FS_PIN Status Report
vivo Mobile Communication Co., Ltd.
S2-2203003

## Slide 2: FS_PIN status after SA2#150E (1/2)
General
  TR 23.700-88 v.0.2.0 was created based on approved contributions.
  14 contributions agreed (13 new solutions, and 1 new key issues).
  1 contribution noted (solution).
  14 contributions not handled.
  1 TUs used and 2.5 TUs left for study phase.
New key issue agreed:
  Identification of PIN and PIN Elements
Solutions captured:
  KI#2: New Solution: PIN and PIN element discovery and selection
  KI#2: New solution for PIN and PIN element discovery and selection
  (KI#2) Solution for PIN and PIN Elements discovery and selection
  Solution for KI#2: PIN and PIN Element discovery
  Solution of authorization and management of PIN and PIN Elements
  Solution for KI #3 Management of PIN and PIN Elements
  Solution for KI#3; PIN Management by 5GS
  Solution for KI#3: PIN management and PINE management
  KI#3: New solution for Management of PIN and PIN Elements
  New Solution: Management PIN and PIN Elements
  Solution for QoS control between PINE and 5GS when a PEGC is used for the relay
  KI#4: New solution for communication of PIN
  New Solution: Communication of PIN
WI Code | Work Item Title | WP | Target Date | WID#
FS_PIN | Study on Personal IoT Networks | 20% > 35% | Sept, 22 | SP-211643

## Slide 3
RAN impacts and dependencies:
  No
Other WG dependencies
  Potential SA6 coordination
  Potential SA3 coordination for PINE authentication.
Contentious Issue:
  No
Focus of the Next Meeting (SA2#151E):
  No new key issues
  Handle solutions that unhandled in SA2#150E if submitted
  Capture new solutions and solution updates
  Handle key issue update, architecture assumption update
  Handle initial evaluations
Risks:
  No
FS_PIN status after SA2#149E (2/2)

## Slide 4: FS_PIN status at SA#95e
Progress since SA#94-e:
  1 new key issue agreed (total 7 key issues)
  13 solutions captured
  TR 23.700-88 v0.2.0 generated based on the agreed contributions
RAN impacts and dependencies:
  none
Next steps:
  Capture new solutions
  Finalize the description of captured solutions
  Handle evaluations and conclusions
WI Code | Work Item Title | WP | Target Date | WID#
FS_PIN | Study on Personal IoT Networks | 20% > 35% | Sept, 22 | SP-211643

## Slide 5: Annex

## Slide 6: Work Plan
Overall Plan: (study phase)
  SA2#149 (0.5TU): TR skeleton, scope, arch assumptions; new KIs, new solutions
  SA2#150 (0.5TU): New solutions, (new/updated) KIs, KI with solution
  SA2#151 (1TU): Solutions, initial evaluations
  SA2#152 (1TU): Solutions, evaluations, Interim conclusions
  SA2#153 (0.5TU): Finalize conclusions, evaluation updates; WID approval
  SA2#154: start normative work.
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155
FS_PIN | 3.5 | 2 | 5.5 | 0.5 | 0.5 | 1 | 1 | 0.5 | 0.5 | 0.5 | 1