## Slide 1: FS_Ranging_SL Status Report
Sherry (Yang) Shen
Xiaomi (Rapporteur)
S2-2203007

## Slide 2: FS_Ranging_SL status after SA2#150E (1/2)
General
  The latest TR 23.700-86 is available here: http://www.3gpp.org/ftp/Specs/archive/23_series.
  Total TUs requested for Study Phase is 3.5 TUs. 1 TU is used (0.5 TU used in SA2#150E), and 2.5 TUs are remaining
  1 new Key Issue and 14 new Solutions were agreed and documented in TR 23.700-86 v0.2.0.
New KI
  KI#8: Service Authorization to NG-RAN
List of 14 agreed new solutios and their mapping to Key Issues:
WI Code | Work Item Title | WP | Target Date | WID#
FS_Ranging_SL | Study on Ranging based services and sidelink positioning | 15% > 30% | Nov, 22 | SP-211647
 | Key Issues |  |  |  |  |  |  | 
Solutions | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8
1 | X |  |  |  |  |  |  | X
2 | X |  |  |  |  |  |  | 
3 |  |  |  | X |  |  |  | 
4 |  |  | X | X |  |  |  | 
5 |  |  | X | X |  |  |  | 
6 |  |  |  |  | X |  |  | 
7 |  |  |  |  | X |  |  | 
8 |  |  |  |  | X |  |  | 
9 |  |  |  |  |  | X |  | 
10 |  |  |  |  |  | X |  | 
11 |  |  |  |  |  | X |  | 
12 |  |  |  |  |  |  | X | 
13 |  |  |  |  |  |  | X | 
14 | X | X | X | X | X | X | X | X

## Slide 3: FS_Ranging_SL status after SA2#150E (2/2)
  RAN impacts and dependencies:
  RAN impacts or dependencies identified for Key Issue #4, #5 and #8 and their corresponding solutions, i.e. Solution #3, #4, #5, #6, #7, #8 and #14
SA3 dependencies：
  Privacy protection and other security aspects will be tasked to SA3, and the related impact to architecture enhancement will be based on SA3 conclusion.
Contentious Issue:
  None
Focus for the Next Meeting (SA2#151E):
  Last chance to update Architecture Requirements&Assumptions (i.e. whether to move Solution#14 to Architecture Assumptions), continue with definition, KI proposals and new solutions.
Overall Plan:

## Slide 4: FS_Ranging_SL status at SA#96e
Progress since SA#95-e:
  1 new Key Issue and 14 new Solutions were agreed and documented in TR 23.700-86 v0.2.0.
RAN impacts and dependencies:
  RAN impacts or dependencies identified for Key Issue #4, #5 and #8 and their corresponding solutions, i.e. Solution #3, #4, #5, #6, #7, #8 and #14
Next steps:
  Continue the study, details TBD after SA2#151e
WI Code | Work Item Title | WP | Target Date | WID#
FS_Ranging_SL | Study on Ranging based services and sidelink positioning | 15% > 30% | Nov, 22 | SP-211647