## Slide 1: FS_GMEC Status Report
<Qianghua Zhu>
<Primary Rapporteur, Huawei>
<Sang-Jun Moon>
<Secondary Rapporteur, Samsung>

## Slide 2: FS_GMEC Status after SA2#151E
General
  FS_GMEC TR 23.700-74 v0.3.0 will be available after SA2#151E meeting, this includes TR skeleton, TR scope, Architecture Assumptions and Requirements, definitions of terms and abbreviations, 5 key issues, 22 solutions, initial evaluation for KI#1, #2, #5.
  Total TUs requested for FS_GMEC is 5.75 TUs, of which 3 TU has been used after SA2#151E meeting, and 2.75 TUs are left
Updates at SA2#150E & 151E
  40 PCRs are agreed in total
  1 PCR agreed for Architecture Assumptions and Requirements
  1 PCR agreed for initial evaluation for KI#1, #2, #5
  7 PCRs for new solution and 6 PCRs for solution update are agreed for Key Issue #1: Enhance group attribute management
  2 PCRs for new solution and 3 PCRs for solution update are agreed for Key Issue #2: Enhance group status event reporting
  1 PCR for new solution and 2 PCRs for solution update are agreed for Key Issue #3: NEF exposure framework for provisioning of traffic characteristics and monitoring of performance characteristics
  2 PCRs for key issue update, 3 PCRs for new solution and 8 PCRs for solution update are agreed for Key Issue #4: Multiple SMFs for VN group communication
  1 PCR for new solution and 4 PCRs for solution update are agreed for Key Issue #5: Allowing UE to simultaneously send data to different groups with different QoS policy
WI Code | Work Item Title | WP | Target Date | WID#
FS_GMEC | Study on generic group management, exposure and communication enhancements | 25% > 70% | Sept. 2022 | SP-211603

## Slide 3: FS_GMEC Status at SA#96
Progress since SA#95:
  Agree: 1 PCR for Architecture Requirements update, 1 PCR agreed for KI#1/#2/#5 initial evaluation, 2 PCRs for key issue #4 update, 14 PCRs for new solution, 23 PCRs for solution update
RAN/CT impacts and dependencies
  Solutions on key issue #3 may have potential impacts on RAN
Contentious Issue
  no
Outstanding Issue
  no
Next Steps:
  SA2#152-E, 1 TU assigned: (solution updates, finial evaluations and conclusions, send TR for approval, WID approval)
WI Code | Work Item Title | WP | Target Date | WID#
FS_GMEC | Study on generic group management, exposure and communication enhancements | 25% > 70% | Sept. 2022 | SP-211603

## Slide 4: Work Planning for FS_GMEC
SA2#149-E, 1 TU assigned: (TR skeleton, TR scope, assumptions, terms, key issues, some solutions)
SA2#150-E, 1 TU assigned: (key issue updates, solutions, last meeting for new KIs)
SA2#151-E, 1 TU assigned: (solution updates, initial evaluations and conclusions, last meeting for new solution)
SA2#152-E, 1 TU assigned: (solution updates, finial evaluations and conclusions, send TR for approval, WID approval)
SA2#153-E, 0.5 TU assigned: (normative work)
SA2#154-E, 0.5 TU assigned: (normative work)
SA2#154-E AH, 0.25 TU assigned: (normative work)
SA2#155-E, 0.5 TU assigned: (normative work)
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155
FS_GMEC | 4 | 1.75 | 5.75 | 1 | 1 | 1 | 1 | 0.5 | 0.5 | 0.25 | 0.5