## Slide 1
FS_SUECR Status Report
Lalith Kumar
Samsung (Rapporteur)
3GPP TSG SA WG2 Meeting #151E
E-Meeting, 16-20 May 2022
Agenda 10.2
S2-2205342

## Slide 2: FS_SUECR status after SA2#151E
General
  Total 3 pCRs are agreed, the pCRs are:
    S2-2204683 - To resolve the EN.
    S2-2205374 - For evaluation.
    S2-2205375 - For conclusion.
  TR 23.700-61 v0.3.0 is generated based on above agreed contributions.
  Total TUs requested for Study Phase is 1.5. 1.5 TUs are used and study is 100% completed.
  RAN impacts and dependencies:
  None
Contentious Issue:
  None
Focus for the Next Meeting (SA2#152e):
  Propose WID based on conclusions of the SID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_SUECR | Study on Seamless UE context recovery | 75% > 100 % | May, 22 | SP-211654

## Slide 3: FS_SUECR Status at SA#96
WI Code | Work Item Title | WP | Target Date | WID#
FS_SUECR | Study on Seamless UE context recovery | 25% > 100 % | May, 22 | SP-211654
Progress since SA#95:
  Solutions, evaluations and conclusions are specified.
  RAN impacts and dependencies:
  None.
Next steps:
  Propose WID based on conclusions of the study.

## Slide 4: Backup slides

## Slide 5: Overall Plan:
  SA2#149E Feb(0.5 TU): TR Skeleton, Scope, architecture assumptions, new KI(s) approval, last meeting for new KI(s) approval.
  SA2#150E Apr(0.5 TU): Start of new solutions approval, continuing the discussion and possible updates to architecture requirements, assumptions, terminology and KI.
  SA2#151E May(0.5 TU): TR solution clean-up, solution evaluation and conclusions.