## Slide 1: FS_eLCS_Ph3 Status Report
Ming Ai
CATT

## Slide 2: FS_eLCS_ph3 status for SA#96
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 15->55% | Dec, 22 | Revised in SP-220069
Progress since SA#95e:
  1 P-CR each updates section 3 & 4 has been approved;
  3 P-CRs on new Key issues have been approved, 3 P-CR updates existing one KI has been approved;
  26 P-CRs proposing new solutions which cover 12 existing Key Issues have been approved ;
  10 P-CRs proposing updates to existing solutions have been approved;
RAN impacts or dependencies:
  Some Key Issues and solutions have RAN impacts or dependencies.
Next steps:
  Continue the study.

## Slide 3: FS_eLCS_ph3 status after SA2#151e(1/2)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 30->55% | Dec, 22 | Revised in SP-220069
Progress in SA2#151e:
  SA2#151E was the 3rd meeting to have FS_eLCS_Ph3 on agenda;
  1 P-CR updates section 3 has been approved;
  2 P-CR updates existing one KI have been approved;
  8 P-CRs proposing new solutions have been approved;
  10 P-CRs proposing updates to existing solutions have been approved;
RAN impacts or dependencies:
  Some new solutions have RAN impacts or dependencies.
Next steps:
  Continue the study.

## Slide 4: FS_eLCS_ph3 status after SA2#151e(2/2)
  RAN impacts and dependencies:
  Some KIs and solutions have RAN impacts or dependencies.
Other WG dependencies
  Not identified yet.
Contentious Issue:
  None.
Focus for the Next Meeting (SA2#152E):
  Last chance for new solutions.
  Finalize existing solutions.
  Evalution begins
  List identified RAN dependencies and send liaisons to relevant RAN WGs if needed.
Overall Plan: (See next slides)

## Slide 5
Overall work plan, submitted to SA2#149e