## Slide 1: FS_NG_RTC Status Report
Yi Jiang (Rapporteur)
China Mobile

## Slide 2: FS_NG_RTC status at SA2#151E
WI Code | Work Item Title | WP | Target Date | WID#
FS_NG_RTC | Study on system architecture for next generation real time communication services | 40%->55% | Sep. 2022 | 940066
General
  30 contributions from 9 companies were submitted and all handled
  Solution updates
    KI#1 (IMS Data Channel): 6 of 7 solutions were updated
    KI#2 (AR Telephony Communication): 2 solutions were all updated
    KI#3 (third party specific user identities): 3 of 4 solutions were updated
    KI#4 (SBA for media control): 3 solutions were all updated
  New solutions
    KI#1 (IMS Data Channel): 4 new solutions were proposed and 2 were agreed
    KI#3 (third party specific user identities):1 new solution is proposed and agreed
  Some interim conclusions on KI#1 is agreed as the working assumption for further evaluation and final conclusion
  RAN impacts and dependencies:
  None
Next steps:
  No new KI is allowed
  Continue the solution updates considering the agreed interim conclusion and possible solution merging while new solution is still allowed in SA2#152E
  Evaluate solutions and try to conclude on some KIs
  Send the TR to plenary for information

## Slide 3: FS_NG_RTC status at SA#96E
WI Code | Work Item Title | WP | Target Date | WID#
FS_NG_RTC | Study on system architecture for next generation real time communication services | 20%->55% | Sep. 2022 | 940066
General
  There are 4 KIs and 19 solutions currently captured in the TR
    KI#1 (IMS Data Channel): 9 solutions
    KI#2 (AR Telephony Communication): 2 solutions
    KI#3 (third party specific user identities): 5 solutions
    KI#4 (SBA for media control): 3 solutions
  Other WG dependencies
  Coordination with SA5 on data channel charging aspect may be required
  Coordination with SA3 on security aspects of third party specific ID
  RAN impacts and dependencies:
  None
Next steps for SA2#152E:
  Continue the solution updates considering the agreed interim conclusion with possibly merging solutions while new solution is still allowed in SA2#152
  Evaluate solutions and try to conclude on KIs

## Slide 4: FS_NG_RTC work plan updates
  3 TUs for study were used
  1 TU left for study phase and 2 TUs for normative phase
  The work plan is updated according to the progress at #151E:
  #150E meeting: finalized the KIs (no new KI proposal afterwards) and discuss solutions
  #151E meeting: continue the solution discussions including solution updates; start to evaluate solutions if possible; send TR to June Plenary for information
  #152E meeting: proposing, updating and merging solutions and try to finalize the evaluation and conclusion; send TR to Sept. Plenary for information and for approval; NG_RTC WID approved
  #153 meeting: start normative work for concluded KIs;
  #154 and #155 meeting: complete normative work
  The work plan can be further adjusted according to the progress of study
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23
 |  |  |  | #149E | #150E | #151E | #152E | #153E | #154 | #154AH | #155
SID/WID | Study Phase TU | Normative TU | Total TU |  |  |  |  |  |  |  | 
FS_NG_RTC | 4 | 2 | 6 | 1 | 1 | 1 | 1 | 0.5 | 0.5 | 0.5 | 0.5