## Slide 1: FS_Ranging_SL Status Report
Sherry (Yang) Shen
Xiaomi (Rapporteur)
S2-2205335

## Slide 2: FS_Ranging_SL status after SA2#151E (1/2)
General
  The latest TR 23.700-86 is available here: http://www.3gpp.org/ftp/Specs/archive/23_series.
  Total TUs requested for Study Phase is 3.5 TUs. 2 TU is used (0.5 TU used in SA2#150E and 1 TU used in SA2#151E ), and 1.5 TUs are remaining
  General reference architecture agreed and documented.
  8 Key Issues and 28 Solutions documented in TR 23.700-86 v0.2.0.
8 Key Issues
  Key Issue #1: Support of authorisation and policy/parameter provisioning to UE
  Key Issue #2: Ranging service operation procedure with the assistance of another UE
  Key Issue #3: Ranging/Sidelink Positioning device discovery
  Key issue #4: Control of Operations for Ranging/Sidelink position
  Key Issue #5: Network assisted Sidelink Positioning for In Network Coverage and Partial Network Coverage
  Key Issue #6: Ranging and sidelink positioning service exposure to a UE
  Key Issue #7: Ranging/Sidelink Positioning service exposure to Application server and for network assisted sidelink positioning
  Key Issue #8: Service Authorization to NG-RAN
28 solutions and their mapping to Key Issues (see the table)
WI Code | Work Item Title | WP | Target Date | WID#
FS_Ranging_SL | Study on Ranging based services and sidelink positioning | 30% > 60% | Nov, 22 | SP-211647
 | Key Issues |  |  |  |  |  |  | 
Solutions | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8
1 | X |  |  |  |  |  |  | X
2 | X |  |  |  |  |  |  | 
3 |  |  |  | X |  |  |  | 
4 |  |  | X | X |  |  |  | 
5 |  |  | X | X |  |  |  | 
6 |  |  |  |  | X |  |  | 
7 |  |  |  |  | X |  |  | 
8 |  |  |  |  | X |  |  | 
9 |  |  |  |  |  | X |  | 
10 |  |  |  |  |  | X |  | 
11 |  |  |  |  |  | X |  | 
12 |  |  |  |  |  |  | X | 
13 |  |  |  |  |  |  | X | 
14 | X | X | X | X | X | X | X | X
15 |  |  |  |  |  |  |  | X
16 |  | X |  |  |  |  |  | 
17 |  | X |  |  |  |  |  | 
18 |  |  | X |  |  |  |  | 
19 |  |  |  | X |  |  |  | 
20 |  |  |  |  | X |  |  | 
21 |  |  |  |  | X |  |  | 
22 |  |  |  |  |  | X | X | 
23 |  |  |  |  |  |  | X | 
24 |  |  |  |  |  |  | X | 
25 |  |  |  |  |  | X |  | 
26 |  | X | X | X | X | X | X | 
27 |  | X | X | X | X | X | X | 
28 |  | X | X | X | X | X | X | 

## Slide 3: FS_Ranging_SL status after SA2#151E (2/2)
  RAN impacts and dependencies:
  RAN impacts or dependencies identified for Key Issue #4, #5 and #8 and their corresponding solutions, i.e. Solution #3, #4, #5, #6, #7, #8, #14, #19, #26 and #28
SA3 dependencies：
  Privacy protection and other security aspects identified in Solution #6, #9, #11, #13, #17, #18, #19, #20, #21, #24, #25.
Contentious Issue:
  None
Focus for the Next Meeting (SA2#152E):
  No updates to Key Issues and Architecture Requirements&Assumptions (except editorial changes and issues remarked with EN), continue with definition and new solutions, start Evaluation&Conclusions.
Overall Plan:

## Slide 4: FS_Ranging_SL status at SA#96e
Progress since SA#95-e:
  Several new terms, the general reference architecture, 1 new Key Issue and 28 new Solutions were agreed and documented in TR 23.700-86 v0.2.0.
RAN impacts and dependencies:
  RAN impacts or dependencies identified for Key Issue #4, #5 and #8 and their corresponding solutions, i.e. Solution #3, #4, #5, #6, #7, #8, #14, #19, #26 and #28
SA3 dependencies：
  Privacy protection and other security aspects identified in Solution #6, #9, #11, #13, #17, #18, #19, #20, #21, #24, #25.
Next steps:
  No updates to Key Issues and Architecture Requirements&Assumptions (except editorial changes and issues remarked with EN), continue with definition and new solutions, and start Evaluation&Conclusions
WI Code | Work Item Title | WP | Target Date | WID#
FS_Ranging_SL | Study on Ranging based services and sidelink positioning | 30% > 60% | Nov, 22 | SP-211647