## Slide 1: FS_AIMLsys Status Report
Tricci So
OPPO (Rapporteur)
David Gutierrez Estevez
Samsung (Rapporteur)

## Slide 2: FS_FS_AIMLsys_Ph2 status after SA2#151E (1/2)
General
  FS_AIMLsys TR 23.700-80 v0.2.0 is available
  Total TUs requested for Study Phase in 2022 is 7 TUs of which 3.5 TUs have been consumed and 3.5 TUs are remaining.
  100% coverage of all Key Issues during SA2#151E with solution updates and new solution proposals.
  2 LSout were sent to SA1, SA3 and SA4
    S2-2205286: LS on 5GC information exposure to UE (to SA1 and SA3)
    S2-2205287: LS on 5G Core Information Exposure to UE via DCAF Solution Considerations (to SA4)
List of Agreed New Solutions per KI in SA2#151E: (Note: Some solutions may touch on more than one KI)
    KI#1: Monitoring of network resource utilization for support of Application AI/ML operations (3 agreed)
    KI#2: 5GC information exposure to UE (4 agreed)
    KI#3: 5GC Information Exposure to authorized 3rd party for Application Layer AI/ML (4 agreed)
    KI#4: Enhancing External Parameter Provisioning (5 agreed)
    KI#5: 5GC Enhancements to enable Application AI/ML Traffic Transport (2 agreed)
    KI#6: QoS and Policy Enhancements (5 agreed)
    KI#7: 5GS Assistance to Federated Learning Operation (12 agreed)
    There are 20 new solutions added by SA2#151E on top of the 27 solutions which were added by SA2#150E – i.e. total of 47 solutions captured in TR 23.700-80 by end of SA2#151E meeting.
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 30% > 60 % | October, 22 | SP-220071

## Slide 3: FS_AIMLsys status after SA2#151E (2/2)
  RAN impacts and dependencies:
  RAN impact depends on the study outcomes of the solutions.
  SA WG1 (KI#2), SA WG3 (KI#2, 3, 4, 5), SA WG4 (KI#2) and SA WG5 (KI#5)
Contentious Issue:
  None
Focus for the Next Meeting (SA2#152E):
  Focusing on the solution update and starting the evaluation per KI. Updating the architecture requirements and terminology.
Overall Plan:
  SA2#149E Feb(1.0 TU): TR Skeleton, Scope & New KIs approval & architecture requirements, assumptions, terminology.
  SA2#150E Apr(1.0 TU): Last meeting to finalize KIs, start of collecting new possible solutions, continuation to study the architecture requirements, assumptions, terminology.
  SA2#151E May(1.5 TU): Last meeting for accepting new possible solutions, TR solution clean up, start of solution evaluation, and interim conclusion, if possible
  SA2#152E Aug(2.0 TU): TR solution clean-up, solution evaluation, interim conclusions or final conclusion, if possible
  SA2#153E Oct(1.5 TU): Study phase conclusion

## Slide 4: FS_AIMLsys Status at SA#96
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 10% > 60 % | October, 22 | SP-220071
Progress since SA#95:
  Completed the solution phase of the study.
  100% coverage of all Key Issues during SA2#151E with solution updates and new solution proposals.
  2 LSout were sent to SA1, SA3 and SA4
    S2-2205286: LS on 5GC information exposure to UE (to SA1 and SA3)
    S2-2205287: LS on 5G Core Information Exposure to UE via DCAF Solution Considerations (to SA4)
  RAN impacts and Other WGs dependencies:
  RAN impact depends on the study outcomes of the solutions.
  SA WG1 (KI#2), SA WG3 (KI#2, 3, 4, 5), SA WG4 (KI#2) and SA WG5 (KI#5)
Next steps:
  SA2#152E Aug (2.0 TU): updates solutions, starts per KI evaluation and updates the architecture requirements & terminology.

## Slide 5: Backup Slide for Overall Work Planning
(1) TR Skeleton, Scope & New KIs approval & architecture requirements, assumptions, terminology
(2) Last meeting for finalizing KIs, start of collecting possible solutions, continuation to study collecting architecture requirements, assumptions, terminology
(4) TR solution clean-up, solution evaluation, interim conclusions and possible finalize conclusion per KI, if possible
(5) Study phase conclusion
TR 23.700-80 Submission to Dec. 2022 TSG SA#98 for Approval
(3) Last meeting for collecting possible solutions, TR solution clean up, start of solution evaluation and agreeing on interim conclusion, if possible
TR 23.700-80 Submission to Sep. 2022 TSG SA#97 for Information
TR 23.700-80
Study phase
Normative phase