## Slide 1: 5GSAT_ARCH Status Report
Jean Yves Fine
Thales (Rapporteur)

## Slide 2: 5GSAT_ARCH Status at SA#96e
Progress since SA#95-e:
  SA2#150
  1 Reply LS on RAN Initiated Release due to out-of-PLMN area condition
  6 Cat F CRs agreed
    RAN indication that UE has moved out of PLMN serving area
    Correction of last visited TAI requirement
    Criterion of Verification of UE location for UE registering via 5G Satellite Access
    Clarification on AMF obtaining the satellite-related information
    TAIs reporting corresponding to the Selected PLMN
    RAN Initiated UE Context Release for UE using NR satellite access
  SA2#151
  1 LS answers to CT1 on removal of “Indication of country of UE location”
  2 Cat F CRs agreed to remove corresponding indication in TS23.501 & 23.502
  RAN impacts and dependencies:
  RAN impacts as per agreed CRs:
    No new Impacts identified for R17
Next steps:
  Maintenance, and alignments with other WGs
WI Code | Work Item Title | WP | Target Date | WID#
5GSAT_ARCH | Architecture aspects for using satellite access in 5G | 100% | Dec, 21 | SP-200445