## Slide 1: IoT_SAT_ARCH_EPS Status Report
Guillaume Sébire
MediaTek Inc.
SA WG2 Meeting #151E (e-meeting) S2-2205352
May 16 – 20, 2022

## Slide 2: IoT_SAT_ARCH_EPS Status after SA2#151E
Progress at SA2#151E:
  Alignment with 5GSAT_ARCH
    Removal of “country” terminology: CR 23.401 S2-2204750 approved
  Indicated country of UE location (contentious issue from SA2#149E)
    SA2#149e: Whether or not to remove “Indicated country of UE location” from NAS Reject messages: pending CT1 feedback
    SA2#151e: LS from CT1 received confirming to remove the indication. CR 23.401 S2-2204750 approved [Reply] LS OUT: S2-2201844 approved (IoT_SAT_ARCH_EPS and 5GSAT_ARCH)
  (Completion was 100% at SA#95)
RAN impacts or dependencies:
  Dependencies: Discontinuous coverage, WUS [depending on Q2’22 progress in RAN WGs]
Contentious Issues:
  None
Focus for the Next Meeting:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
IoT_SAT_ARCH_EPS | Architecture support for NB-IoT/eMTC Non-Terrestrial Networks in EPS | 100% | Dec, 21 | 930019 SP-211124

## Slide 3: IoT_SAT_ARCH_EPS Status after SA2#150E
Progress at SA2#150E:
  Removal of LTE-M Indication from S1AP: CR 23.401 S2-2203065 approved. LS to RAN3 cc RAN2 S2-2203064 approved.
  SA2 confirmation to RAN3 cc RAN2 there is no issue with RAN reporting a coarse UE location to CN in case of UE with CP CIoT. MME can subsequently trigger a location request (i.e. EPC-NI-LR) after security establishment. See above LS (S2-2203064)
  Multiple TA per PLMN per cell in ULI: CR 23.401 S2-2202395 approved (alignment with 5GSAT_ARCH)
  TN-NTN Mobility CP CIoT: CR 23.401 S2-2202004 postponed
  Last visited TAI: CR 23.401 S2-2202237 postpone
  (Completion was 100% at SA#95)
RAN impacts or dependencies:
  Dependencies: Discontinuous coverage, WUS [depending on Q2’22 progress in RAN WGs]
Contentious Issues:
  [From SA2#149e] Indicated country of UE location (ongoing CT1, SA1, SA2 discussion)
Focus for the Next Meeting:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
IoT_SAT_ARCH_EPS | Architecture support for NB-IoT/eMTC Non-Terrestrial Networks in EPS | 100% | Dec, 21 | 930019 SP-211124

## Slide 4: Progress in previous meeting(s)

## Slide 5: IoT_SAT_ARCH_EPS Status after SA2#149E
Progress at SA2#149E:
  Alignment with 5GSAT_ARCH
    TA Handling for moving cells: S2-2201332 approved
    PLMN selection in Limited service state: S2-2201004 approved
  Indicated country of UE location
    Whether or not to remove the “Indicated country of UE location” from NAS Reject messages: postponed [Reply] LS OUT: S2-2201844 approved (IoT_SAT_ARCH_EPS and 5GSAT_ARCH)
  UE indication of its location (RAN2 LS IN S2-2200412)
    No serious issues identified by SA2 if no indication to eNB. No NAS indication to MME in Rel-17.
    [Reply] LS OUT to RAN2: S2-2201333 approved
  Estimated completion: 100%
RAN impacts or dependencies:
  Dependencies: Discontinuous coverage, WUS [depending on Q1’22 progress in RAN WGs]
Contentious Issues:
  Indicated country of UE location (ongoing CT1, SA1, SA2 discussion)
Focus for the Next Meeting:
  Conclude on Indicated country of UE location
  Alignment with RAN and CT WGs as necessary (Cat-F CRs)
WI Code | Work Item Title | WP | Target Date | WID#
IoT_SAT_ARCH_EPS | Architecture support for NB-IoT/eMTC Non-Terrestrial Networks in EPS | 95%  100% | Dec, 21 | 930019 SP-211124

## Slide 6: IoT_SAT_ARCH_EPS Status after SA2#148E
Progress at SA2#148E:
  Discontinuous coverage: agreed
    WID Update: S2-2109198 approved
    LS OUT: S2-2109344 approved (Reply to RP-212617, follow-up to SA2#147E LS OUT S2-2108176)
  WUS: [SA2#147e] Pending further work from RAN2. No explicit disabling of WUS functionality will be specified by SA2
  5 CRs approved in 23.401, 23.271, 23.203, 23.682:
    Rev from CRs approved at SA2#147e: S2-2109197, S2-2109195, S2-2108784, S2-2109196
    Rev from CR postponed at SA2#147e: S2-2109199 (discontinuous coverage)
  Estimated completion: 95%
RAN impacts or dependencies:
  Dependencies: Discontinuous coverage, WUS
Contentious Issues:
  None
Focus for the Next Meeting:
  Alignment with 5GSAT_ARCH progress at SA2#148E
  Alignment with RAN and CT WGs as necessary
WI Code | Work Item Title | WP | Target Date | WID#
IoT_SAT_ARCH_EPS | Architecture support for NB-IoT/eMTC Non-Terrestrial Networks in EPS | 70%  95% | Dec, 21 | 930019 SP-211124
Remaining 5%

## Slide 7: IoT_SAT_ARCH_EPS Status after SA2#147E
Progress at SA2#147E:
  LSs from RAN and RAN2 received S2-2107017, S2-2107047 – Discontinuous coverage, WUS
    Reply LS OUT from SA2 in S2-2108176
  Discontinuous coverage: Attempting to resolve the issue. No conclusion yet. (S2-2107723 postponed)
    WID Update: not agreed yet
  WUS: Pending further work from RAN2. No explicit disabling of WUS functionality will be specified by SA2
  5 CRs approved in 23.401, 23.271, 23.203, 23.682: S2-2108025/8027, S2-2108026, S2-2108028, S2-2107624
  Estimated completion: 70%
RAN impacts or dependencies:
  Dependencies: Discontinuous coverage, WUS
Contentious Issues:
  Solution for discontinuous coverage
  New EPS functionality for LTE-M identification (RRC Conn. Est. + Initial UE message) (S2-2107534) – no agreement
Focus for the Next Meeting:
  Clean-up. Alignment with 5GSAT_ARCH progress at SA2#147E
  Attempt to conclude on discontinuous coverage
  RAN alignment as necessary
WI Code | Work Item Title | WP | Target Date | WID#
IoT_SAT_ARCH_EPS | Architecture support for NB-IoT/eMTC Non-Terrestrial Networks in EPS | 0%  70% | Dec, 21 | 930019 SP-211124