## Slide 1: 5G_eLCS_Ph2 Status Report
Ming Ai
CATT

## Slide 2: eLCS_ph2 status at SA#96
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | 100% | Sep, 21 | SP-200082
Progress since SA#95e:
  SA2#150E & SA2#151E & was the 9th and 10th meeting to have 5G_eLCS_Ph2 on agenda;
  1 CRs have been approved, “23.273 CR0228 (Rel-17, 'B'): Periodic and Triggered 5GC-MT-LR Procedure in RRC INACTIVE state”.
  1 LS will be sent to CT4 and SA3, “LS OUT on Indication of Network Assisted Positioning method”, which this LS related to both ID_UAS and 5G_eLCS _Ph2.
RAN impacts or dependencies:
    1 LS will be sent to RAN2/ccRAN3, “Reply LS on Positioning in RRC_INACTIVE State”.
Next steps:
  Alignments with RAN progress, maintenance.

## Slide 3: eLCS_ph2 status after SA2#150e
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | 100% | Sep, 21 | SP-200082
Progress in SA2#150e:
  SA2#150E was the 9th meeting to have 5G_eLCS_Ph2 on agenda;
  1 CRs have been approved, “23.273 CR0228 (Rel-17, ‘B’): Periodic and Triggered 5GC-MT-LR Procedure in RRC INACTIVE state”.
RAN impacts or dependencies:
    1 LS will be sent to RAN2 / ccRAN3, “Reply LS on Positioning in RRC_INACTIVE State”.
Next steps:
  Alignments with RAN progress.
This page is for SA2 colleagues.

## Slide 4: eLCS_ph2 status after SA2#151e
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | 95% -> 100% | Sep, 21 | SP-200082
Progress in SA2#151e:
  SA2#151E was the 10th to have 5G_eLCS_Ph2 on agenda;
  No CRs have submitted to this meeting;
  1 LS will be sent to CT4 and SA3, “LS OUT on Indication of Network Assisted Positioning method”, which this LS related to both ID_UAS and 5G_eLCS _Ph2.
RAN impacts or dependencies:
    No
Next steps:
  Maintenance.
This page is for SA2 colleagues.

## Slide 5
BACKUP SA2#149E, SA2#148E, SA2#146E, SA2#145E and SA2#144E
eLCS_Ph2 Status Report for information

## Slide 6: eLCS_ph2 status after SA2#149e
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | 100% | Sep, 21 | SP-200082
Progress in SA2#149e:
  SA2#149E was the 8th meeting to have 5G_eLCS_Ph2 on agenda;
  3 CRs have been approved, includes: Update to scheduled location (related to LS to CT4), clarification of multiple QoS Class applicable procedure, clarification of PLMN Operator Class applicable to SNPN.
  1 LS will be sent to CT4,” LS on Clarification on Scheduled Location Time”
RAN impacts or dependencies:
    1 LS will be sent to RAN, “Response LS on determination of location estimates in local co-ordinates”
Next steps:
  Alignments with RAN progress.

## Slide 7: eLCS_ph2 status after SA2#148e
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | 95% -> 100% | Sep, 21 | SP-200082
Progress in SA2#147e & 148e:
  SA2#147E &148E was the 6th and 7th meeting to have 5G_eLCS_Ph2 on agenda;
  9 CRs have been approved, includes: Add the Scheduled Location Time, Removal of Editor's Note concerning storage of UE Positioning Capabilities, Store UE positioning capability in failed case, Identification of Position Methods not able to support Local Coordinates, Add timestamp of location estimate, Addition of a Scheduled Location Time, Location Services applicable to SNPN(s), Update AMF functionality for satellite access UE, Editorial changes for eLCS_Ph2, etc;
RAN impacts or dependencies:
    LS in from RAN WGs received, includes: Scheduling Location in Advance, Positioning Reference Units (PRUs) for enhancing positioning performance, determination of location estimates in local co-ordinate, storage of UE Positioning Capabilities, etc.
    LS out to RAN1/2 approved during SA2#148E, “Response LS on Positioning Reference Units (PRUs) for enhancing positioning performance”, to tell RAN that the PRU topic is one objective of Rel-18 eLCS_ph3 SID.
Next steps:
  Maintenance.
This page is for SA2 colleagues.

## Slide 8: eLCS_ph2 status after SA2#148e:
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | 95% -> 100% | Sep, 21 | SP-200082
Progress in SA2#147e & 148e:
  9 CRs have been approved, includes: Add the Scheduled Location Time, Removal of Editor's Note concerning storage of UE Positioning Capabilities, Store UE positioning capability in failed case, Identification of Position Methods not able to support Local Coordinates, Add timestamp of location estimate, Addition of a Scheduled Location Time, Location Services applicable to SNPN(s), Update AMF functionality for satellite access UE, Editorial changes for eLCS_Ph2 etc;
  Some of above CRs are alignment based on RAN WGs LS feedback.
RAN impacts or dependencies:
    No.
Next steps:
  Maintenance.
This page is for SA2 Chair to report to SA.

## Slide 9: 2.3) Rel-16 Work and Maintenance (8/17)
Progress since SA#93-e (Category A CRs are not counted):
  Maintenance work ongoing, 7 CRs to 23.273 were agreed.
RAN impacts or dependencies:
  None identified.
Next steps:
  FASMO corrections
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS | Study on Enhancement to Service Based Architecture for Location Services | 100 -> 100% | Mar, 19 | SP-180734
5G_eLCS | Enhancement to Service Based Architecture for Location Services | 100 -> 100% | Jun, 19 | SP-181119
This page is for SA2 Chair to report to SA.

## Slide 10: eLCS_ph2 status after SA2#146e
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | 85% -> 95% | Sep, 21 | SP-200082
Progress in SA2#146e:
  SA2#146E was the 5th meeting to have 5G_eLCS_Ph2 on agenda;
  7 CRs have been approved, includes: Add time of position determination to Deferred MT-LR periodic, Introduction of the Scheduled Location Time, Add message formats for Local 2D point with uncertainty ellipse and Local 3D point with uncertainty ellipsoid, Satellite RAT Type in LMF selection, etc
RAN impacts or dependencies:
    Three LS will be sent to RAN WGs in Q2, they worked in Q3, but no repose received in this meeting.
    So in Q4, SA2 will:
      Receive RAN feedback to “LS on storage of UE Positioning Capabilities” , “LS reply on Scheduling Location in Advance to reduce Latency.”,” LS on determination of location estimates in local co-ordinates”;
Next steps:
  Update SA2 Specs according to RAN feed back, and alignments with RAN progress.

## Slide 11: eLCS_ph2 status after SA2#145e
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | 70% -> 85% | Jun, 21 | SP-200082
Progress in SA2#145e:
  SA2#145E was the fourth meeting to have 5G_eLCS_Ph2 on agenda;
  5 CRs have been approved, includes: UE Positioning Capabilities storage in AMF, Multiple QoS Class, support the satellite requirement, and non 3GPP support for UE Position etc;
RAN impacts or dependencies:
    Three LS will be sent to RAN. So, in Q3, SA2 will:
    Waiting for RAN feedback to “LS on storage of UE Positioning Capabilities” , “LS reply on Scheduling Location in Advance to reduce Latency.”,” LS on determination of location estimates in local co-ordinates”;
Next steps:
  Update SA2 Specs according to RAN feed back, and alignments with RAN progress.

## Slide 12: eLCS_ph2 status after SA2#144e
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | 40% -> 70% | Jun, 21 | SP-200082
Progress in SA2#144e :
  SA2#144E was the third meeting to have 5G_eLCS_Ph2 on agenda;
  11 CRs have been approved, includes: Multiple QoS Class, Assistance Data Delivery in 5G-MO-LR, and etc;
  2 issues have been postponed to next meetings: 5GC-MO-LR Procedures for Periodic Location report, Storing UE Positioning Capabilities in 5GC.
RAN impacts or dependencies:
    Waiting for RAN feedback to “LS on Scheduling Location in Advance to reduce Latency.”(S2-2102048, approved by SA2#143E);
Next steps:
  Continue normative work.