## Slide 1: FS_5MBS_Ph2 Status Report
Li, Meng
Huawei

## Slide 2: FS_5MBS status after SA2#151E (1/2)
General
  TR 23.700-47 v0.3.0 is available.
  Total TUs requested for Study Phase is 7.5, 4 TUs used after 150E and 3.5 TUs remaining.
  14 solution updates and 9 new solutions agreed for the existing KIs.
Key Issue 1 (RRC Inactive for Multicast)
  6 new solutions were included in the TR and 6 solution was updated.
  Next step: in SA2#152E finalize description for solutions.
Key Issue 2 (MOCN for broadcast)
  1 new solutions was captured and 3 updates were agreed.
  Next step: in SA2#152E finalize description for solutions.
Key Issues 3 (AF triggered MBS session management)
  1 solution was updated.
  Next step : in SA2#152E finalize description for solutions.
Key Issue 4 (Group message delivery)
  Two solutions updated.
  Next step : in SA2#152E finalize description for solutions.
Key Issues 5 (Power Saving mechanisms)
  1 new solution was captured.
  Next step : in SA2#152E finalize description for solutions.
Key Issues 6 (Public safety)
  1 solution was captured and 2 solutions were udpated.
  Next step : in SA2#152E finalize description for solutions.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS_Ph2 | Study on architectural enhancements for 5G multicast-broadcast services Phase 2 | 35%  55% | Sept., 2022 | SP-211645

## Slide 3: FS_5MBS status after SA2#151E (2/2)
  RAN impacts and dependencies:
  3 KIs (KI#1, KI#2 and KI#6) have RAN WGs coordination requirement as per agreed pCR.
Other WG dependencies
  KIs have potential SA6/SA4/SA3 coordination requirements accordingly as per agreed pCR.
Contentious Issue:
  None.
Focus for the Next Meeting (SA2#152E):
  Improve and potentially merge existing solutions and last chance for new solutions.
  Start the evaluation and conclusion of solutions.
  Send LS statements to request feedback from other WG where dependencies that require feedback for the evaluation are identified.
Overall Plan: (study phase)
  SA2#149e, Feb (1TU): Focus on KIs, solutions are allowed. Agree the skeleton/scope/architectural assumption.
  SA2#150e, Apr (1TU): Focus on Solutions and complete all KIs. Potential updates/new KIs. Last meeting for KI proposal/modification.
  SA2#151e, May (2TUs): Solutions
  SA2#152, Aug (2TUs): Solutions, evaluations, conclusions
  SA2#153, Oct (1TU): evaluations, conclusions: Approval of MBS_Ph2 WID
  SA2#154, Nov (0.5 TU): final conclusions: Adjustment/issues depends on RAN progress
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | 
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | Total TU
FS_5MBS_Ph2 | 7.5 | 4.5 | 12 | 1 | 1 | 2 | 2 | 1 | 1 | 2 | 2 | 12

## Slide 4: FS_5MBS_Ph2 Status at SA#96
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS_Ph2 | Study on architectural enhancements for 5G multicast-broadcast services Phase 2 | 15%  55% | Sept., 2022 | SP-211645
  Progress since SA#95-e:
  1 additional KI was agreed, and architectural requirement was updated.
  1 LS was sent to RAN WGs.
  24 new solutions were agreed.
  RAN impacts and dependencies:
  3 KIs (KI#1, KI#2 and KI#6) have RAN WGs coordination requirement as per agreed pCR.
Other WG dependencies
  KIs have potential SA6 (KI#6)/SA4 (KI#3-5)/SA3 (KI#2) coordination requirements accordingly as per agreed pCR.
Contentious Issue:
  None.
Next steps:
  Continue the study:
    Improve and potentially merge existing solutions and last chance for new solutions
    Start the evaluation and conclusion of solutions
    Send LS statements to request feedback from other WG where dependencies that require feedback for the evaluation are identified.

## Slide 5: Annex