## Slide 1: FS_AIMLsys Status Report
Tricci So
OPPO (Rapporteur)
David Gutierrez Estevez
Samsung (Rapporteur)

## Slide 2: FS_FS_AIMLsys_Ph2 status after SA2#152E (1/2)
General
  FS_AIMLsys TR 23.700-80 v0.4.0 is available
  Total TUs requested for Study Phase in 2022 is 7 TUs of which 5.5 TUs have been consumed and 1.5 TUs are remaining.
  Pre-meeting Moderated Architecture Principles (APs) discussions and evaluations on General and 7 Key Issues
  Start of deliberating solution evaluation and conclusions on the general APs and 7 key issues.
  100% coverage of all Key Issues during SA2#152E with solution updates, solution evaluations and key issue interim conclusions.
  2 LSin were received from SA4 and SA3
    S2-2205451: LS from SA WG4: LS on User plane solution for 5GC information exposure to UE
    S2-2205455: LS from SA WG3: LS reply on 5GC information exposure to UE
Progress Summary per KI in SA2#152E: (Note: Some solution updates may touch on more than one KI)
    Architecture Assumptions: Resolved outstanding Editor’s Note.
    General: 5 APs are tentatively agreed and 9 are outstanding and required further discussions
    KI#1: 3 agreed/merged solution update, evaluations captured for all solutions but no conclusion
    KI#2: 8 solution update, evaluations captured for all solutions but no conclusion
    KI#3: 2 solution update, evaluations captured for all solutions with 3 tentative interim conclusions
    KI#4: 2 solution update, evaluations captured for all solutions but no conclusion
    KI#5: 6 solution update, evaluations captured for all solutions but no conclusion
    KI#6: 3 solution update, evaluations captured for all solutions but no conclusion
    KI#7: 12 solution update, evaluations captured for all solutions but no conclusion
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 60% > 70 % | October, 22 | SP-220071

## Slide 3: FS_AIMLsys status after SA2#152E (2/2)
  RAN impacts and dependencies:
  RAN impact depends on the study outcomes of the solutions.
  SA WG1 (KI#2), SA WG3 (KI#2, 3, 4, 5), SA WG4 (KI#2) and SA WG5 (KI#5)
Contentious Issue:
  None
Focus for the Next Meeting (SA2#153E):
  Finalizing solution updates/clean-up, solution evaluation on all KIs and reaching the conclusions
  Agreeing the WID for the normative work
Overall Plan:
  SA2#149E Feb(1.0 TU): TR Skeleton, Scope & New KIs approval & architecture requirements, assumptions, terminology.
  SA2#150E Apr(1.0 TU): Last meeting to finalize KIs, start of collecting new possible solutions, continuation to study the architecture requirements, assumptions, terminology.
  SA2#151E May(1.5 TU): Last meeting for accepting new possible solutions, TR solution clean up, start of solution evaluation, and interim conclusion, if possible
  SA2#152E Aug(2.0 TU): TR solution clean-up, solution evaluation, interim conclusions or final conclusion, if possible
  SA2#153E Oct(1.5 TU): TR solution clean-up, solution evaluation, study phase conclusion

## Slide 4: FS_AIMLsys Status at SA#97
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 60% > 70 % | October, 22 | SP-220071
Progress since SA#96:
  Completed the solution phase of the study.
  100% coverage of all Key Issues during SA2#152E with solution updates and new solution proposals.
  2 LSin were received from SA3 and SA4
    S2-2205451: LS from SA WG4: LS on User plane solution for 5GC information exposure to UE
    S2-2205455: LS from SA WG3: LS reply on 5GC information exposure to UE
  RAN impacts and Other WGs dependencies:
  RAN impact depends on the study outcomes of the solutions.
  SA WG1 (KI#2), SA WG3 (KI#2, 3, 4, 5), SA WG4 (KI#2) and SA WG5 (KI#5)
Next steps:
  SA2#153E Oct (1.5 TU): Finalizing solution updates/clean-up, solution evaluation on all KIs and reaching the conclusions.

## Slide 5: Backup Slide for Overall Work Planning
(1) TR Skeleton, Scope & New KIs approval & architecture requirements, assumptions, terminology
(2) Last meeting for finalizing KIs, start of collecting possible solutions, continuation to study collecting architecture requirements, assumptions, terminology
(4) TR solution clean-up, solution evaluation, interim conclusions and possible finalize conclusion per KI, if possible
(5) Study phase conclusion
TR 23.700-80 Submission to Dec. 2022 TSG SA#98 for Approval
(3) Last meeting for collecting possible solutions, TR solution clean up, start of solution evaluation and agreeing on interim conclusion, if possible
TR 23.700-80 Submission to Sep. 2022 TSG SA#97 for Information
TR 23.700-80
Study phase
Normative phase