## Slide 1: FS_eNA_Ph3 Status Report
Aihua Li (China Mobile), Xiaobo Wu (vivo)

## Slide 2: FS_eNA_Ph3 status at SA#97-e
Progress since SA#96E:
  1 LS out to SA3/GSMA and 1 LS out to SA3 are APPROVED.
  16 P-CRs proposing new solutions have been approved.
  25 P-CRs proposing updates to existing solutions have been approved.
  14 P-CRs propose evolutions & conclusions have been approved: 8 Key issues are being concluded.
  TR considered 75% completed and send to SA#97E for information.
  RAN impacts and dependencies:
  No RAN Impact .
Next steps:
  SA2#153E October (2.0 TU)
    Finalize the evaluation and conclude the study.
    Approve the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph3 | Study on Enablers for Network Automation for 5G - phase 3 | 50% -> 75% | September 2022 | SP-211650

## Slide 3: FS_eNA_Ph3 status after SA2#152E (1/3)
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph3 | Study on Enablers for Network Automation for 5G - phase 3 | 50% -> 75% | September 2022 | SP-211650
General
  57 contributions agreed (including 16 New Solution, 25 solution updates, 2 LS out and 14 Evaluation & Conclusion).
  1 merged, 4 contribution noted, and 1 LS out noted.
  28 contributions not handled due to exceeding the quota.
  Total TUs requested for Study Phase is 8 TUs, and 2 TUs are remaining.
KI#1: How to improve correctness of NWDAF analytics:
    3 new solution, 6 solution updates are approved, 1 solution updates is noted, 2 evaluation & interim conclusion are approved.
    Next steps: finalize conclusions.
    KI#2: NWDAF-assisted application detection:
    2 new solution are approved, 1 new solution is noted, 1 evaluation & interim conclusion is approved.
    Next steps: finalize conclusions.
    KI#3: Data and analytics exchange in roaming case:
    2 solution updates and 1 LS OUT to SA3 is approved, 1 evaluation & conclusion is merged and 3 evaluation & interim conclusion are approved.
    Next steps: finalize conclusions.

## Slide 4: FS_eNA_Ph3 status after SA2#152E (2/3)
    KI#4: How to Enhance Data collection and Storage:
    5 new solution, 1 solution updates are approved, 2 evaluation & conclusion are approved.
    Next steps: finalize conclusions.
    KI#5: Enhance trained ML Model sharing:
    2 solution updates are approved, 2 evaluation & interim conclusion are approved and 1 LS OUT to SA3 is approved.
    Next steps: finalize conclusions.
    KI#6: NWDAF-assisted URSP:
    1 new solution is NOTED, 3 solution updates are approved, 1 evaluation & conclusion is approved.
    Next steps: finalize conclusions.
    KI#7: Enhancements on QoS Sustainability analytics:
    5 solution updates are approved, 2 evaluation & conclusion are approved.
    Next steps: finalize conclusions.
    KI#8: Supporting Federated Learning in 5GC:
    1 new solution and 4 solution updates are approved,1 new solution is NOTED, 1 evaluation & conclusion is approved.
    Next steps: finalize conclusions.
    KI#9: Enhancement of NWDAF with finer granularity of location information:
    2 new solution and 2 solution updates are approved.
    Next steps: Final evaluation and conclusion.
    KI#10: Interactions with MDAS/MDAF:
    3 new solution are approved and 1 LS OUT to SA5 is NOTED.
    Next steps: Final evaluation and conclusion.

## Slide 5: FS_eNA_Ph3 status after SA2#152E (3/3)
  RAN impacts and dependencies:
  No RAN impact.
Contentious Issue:
  A LS is sent to SA3, requesting SA3 to provide feedback on how to ensure ML model integrity, confidentiality and availability in the context of ML model sharing between NWDAFs from different vendors, such that only the authorized NFs (NWDAFs) can access the ML model.
  Regarding the data and analytics exchange between two NWDAFs in different PLMNs, a LS is sent to GSMA asking GSMA to provide possible feedback to the requirements and SA3 requesting feedback.
Focus for the Next Meeting (SA2#153E):
  Finalize the evaluation and conclude the study.
  Approve the WID.
    Risk:
  None.

## Slide 6
Backup Slide for FS_eNA_Ph3 Study Phase Work Plan
#149 meeting: focus on TR skeleton, scope, assumptions and KIs, no solution will be discussed;
#150 meeting: solutions discussions, and KIs. Finalize the KIs (Last chance for new KI proposal);
#151 meeting: continue the solution discussions and capture new solutions;
#152 meeting: solution updates/merging and last chance for new solution(s) (1 supporting companies required) and start to evaluate/conclude solution(s) and send TR for information;
#153,#154 meeting: finalize the conclusion and approve the WID and start normative work if possible;
#154AH and #155 meeting: finalize normative work.