## Slide 1: FS_REDCAP_Ph2 Status Report
Qian Chen
Ericsson

## Slide 2: FS_REDCAP_Ph2 status after SA2#152E (1/2)
  General:
  Total 2 pCRs are agreed, including:
    1 evaluation paper (S2-2207058)
    1 conclusion paper (S2-2207059)
  TR 23.700-68 v1.1.0 is generated based on above agreed contributions.
  NEW WID proposal S2-2207867 (NR_REDCAP_Ph2) is agreed.
  Total TUs requested for study and normative work are 3 TUs. 2TUs for study are used and 1 TU is remaining for normative work.
  RAN impacts and dependencies:
  Normative work needs further coordination with RAN WGs.
  Contentious Issue:
  None
WI Code | Work Item Title | WP | Target Date | WID#
FS_REDCAP_Ph2 | Study on RedCap phase 2 | 70% -> 98 % | September, 22 | SP-220074

## Slide 3: FS_REDCAP_Ph2 status after SA2#150E (2/2)
Focus for the Next Meeting (SA2#153E):
  Solving one EN in the TR conclusion
  Contributions for normative work based on TR conclusions
Overall Plan:
  98% progress on the study. Continue the study based on following overall time plan
    SA2#149E Feb(0.5 TU): TR skeleton; Agreement on scope, architecture assumptions and requirements, key issues; solution proposals
    SA2#150E Apr(0.5 TU): Solution proposals/updates; initial evaluation
    SA2#151E May(0.5 TU): Evaluations; solution update; initial conclusion; TR for information
    SA2#152E Aug(0.5 TU): Evaluations; conclusions; WID approval; TR for approval

## Slide 4: FS_REDCAP_Ph2 Status at SA#97
WI Code | Work Item Title | WP | Target Date | WID#
FS_REDCAP_Ph2 | Study on RedCap phase 2 | 70% -> 98 % | September, 22 | SP-220074
Progress since SA#96
  Total 2 pCRs are agreed, including:
    1 evaluation paper (S2-2207058)
    1 conclusion paper (S2-2207059)
  TR 23.700-68 v1.1.0 is generated based on above agreed contributions
  TR 23.700-68 v1.1.0 for FS_REDCAP_Ph2 is sent to TSG SA#97 for approval
  New WID for NR_REDCAP_Ph2 is sent to TSG SA#97 for approval
  RAN impacts and dependencies:
  Normative work needs further coordination with RAN WGs.
  Next steps:
  Resolve one EN in TR conclusion.
  Start normative work.