## Slide 1: FS_UPEAS Status Report
Yan Han
China Mobile
S2-2206985

## Slide 2: FS_UPEAS status after SA2#152E (1/2)
  General
  TR 23.700-62 v.0.4.0 was created based on approved contributions.
  Total TUs requested for Study phase in 2022 is 3.25, 1 TU used in SA2#152E and 0.25 TUs remaining.
  16 contributions agreed (including 1 general issue, 10 updated solutions, 3 new solutions, and 2 evaluations&conclusions).
  NEW WID proposal S2-2206455 (UPEAS) was agreed.
  TR 23.700-62 was sent to plenary for information.
Key Issue1: Support UPF expose information to other NFs
  2 solutions were updated, 1 Evaluations&conclusions on KI#1 was agreed including initial conclusions.
  Next step: Continue the conclusion work and start the normative work per conclusion.
Key Issue2: Study UPF event exposure service registration and discovery
  3 new solutions were included in the TR, 9 solutions were updated, 1 Evaluations&conclusions on KI#2 was agreed including initial conclusions.
  Next step: Continue the evaluation and conclusion work and start the normative work per conclusion.
General Issue:
  Remove the UPF impacts related with monitoring retransmitted packets / frames.
WI Code | Work Item Title | WP | Target Date | WID#
FS_UPEAS | Study on UPF enhancement for Exposure And SBA | 60% > 80% | Dec, 22 | SP-211652 -> SP-220417

## Slide 3: FS_UPEAS status after SA2#152E (2/2)
  RAN impacts and dependencies:
  None.
Other WG dependencies
  None.
Contentious Issue:
  None.
Focus for the Next Meeting (SA2#153E):
  Resolve ENs for solutions; finalize the solution evaluation and conclusion for KI#1 and KI#2; start normative work (if possible); TR to be sent for approval.
Overall Plan:
  SA2#149e, Feb (0.5TU): TR skeleton, scope, Arch assumptions and requirements, and KIs
  SA2#150e, Apr (0.5TU): last chance for new KIs; solutions discussion
  SA2#151e, May (1TU): solutions discussion
  SA2#152e, Aug (1TU): solutions discussion, start solution evaluation and conclusion; send TR for information; potential WID discussion and approval (if possible)
  SA2#153e, Oct (1TU): Solution update (No new solutions); finalize the conclusion; start normative work (if possible)
  SA2#154AH, Jan (1TU): normative work
  SA2#155e, Feb (0.5TU): normative work
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | 
SID/WID | Study TU | Normative TU |  | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | Total TU
FS_UPEAS | 3.25 | 2.25 | 5.5 | 0.5 | 0.5 | 1 | 1 | 1 (0.25+0.75) | 0 | 1 | 0.5 | 5.5

## Slide 4: FS_UPEAS status at SA#97e
  Progress since SA#96e:
  3 new solutions and 10 solution update are agreed.
  TR 23.700-62 v0.4.0 generated based on the agreed contributions
  TR 23.700-62 v0.4.0 for FS_UPEAS is sent to TSG SA#97e for information
  New WID for UPEAS is sent to TSG SA#97e for approval
RAN impacts and dependencies:
  None.
Next steps:
  Resolve ENs for solutions.
  Finalize the solution evaluation and conclusion for KI#1 and KI#2.
  Start normative work.
  TR to be sent for approval.
WI Code | Work Item Title | WP | Target Date | WID#
FS_UPEAS | Study on UPF enhancement for Exposure And SBA | 60% > 80% | Dec, 22 | SP-211652 -> SP-220417