## Slide 1: 5G_ProSe_Ph2 Status Report
CATT, OPPO

## Slide 2: 5G_ProSe_Ph2 status after SA2#154AH-e
General
  18 CRs to TS 23.304 and 1 CR to TS 23.502 were agreed based on TR conclusions.
  1 TU is used for normative work.
  RAN impacts and dependencies:
  RAN impacts as per agreed CRs.
Other WG dependencies
  Charging support is expected to be handled by SA5 and Security support is expected to be handled by SA3, and cooperation with SA5 and SA3 may be required.
Next steps
  Continue the normative work based on TR conclusions.
WI Code | Work Item Title | WP | Target Date | WID#
5G_ProSe_Ph2 | Proximity-based Services in 5GS Phase 2 | 20% -> 60% | June, 2023 | SP-221206