## Slide 1: WI and SID Status Report on 5GC enhancement for satellite access Phase 2
Jean-Yves Fine
Thales (Rapporteur)

## Slide 2: FS_5GSAT_Ph2 status after SA2#154AHE (1/2)
General
  TR 23.700-28 v18.0.0 is available.
  Study phase was completed in SA2#153E.
  4 CRs are approved at SA2#154AHE for TS23.501
  1CR is approved to update EN in TR23.700-28
  Normative phase is starting at SA2#154AHE.
  RAN impacts and dependencies:
  No RAN impacts or dependencies are identified
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSAT_Ph2 | Study on satellite access, Phase2 | 100% | Oct, 22 | SP-211651
5GSAT_Ph2 | 5GC/EPC enhancement for satellite access Phase 2 | 20% | Jun, 23 | SP-221344

## Slide 3: FS_5GSAT_Ph2 status after SA2#154AHE (2/2)
Contentious Issue:
  None
Overall Plan:
  1.5 additional TUs are endorsed (S2-2301447).
  Total TU for normative: 2.5
  All conclusions for the 2KeyIssues were agreed during SA2#153
    SA2#154: FS_5GSAT_Ph2 not at the agenda (chairman request) only new WID for normative phase was presented
    SA2#154AH: Normative work, focus on 501 CR
    SA2#155 meeting: Focus on remaining 501 CRs, start 502 CRs
    SA2#156 meeting: 502&503, 401CRs
    SA2#157 meeting: 502&503, 401 CRs
Risks:
  None.
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | Apr, 23 | May, 23
Rel-18 SID/WID | Study TU (Planned) | Normative TU (Planned) | Total TU (Planned) | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | #156 | #157
FS_5GSAT_Ph2 | 4 | 1 | 5 | 0,5 | 0,5 | 1 | 1 | 1 | 0 | 0,5 | 1 | 0,5 | 0,5