## Slide 1: FS_5GSATB& 5GSATB status report
Hucheng Wang
CATT

## Slide 2: 5GSATB status after SA2#154-AHe
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSATB | Study on Support of Satellite Backhauling in 5GS | 100% | October, 22 | SP-211639
5GSATB | 5G System with Satellite Backhaul | 30 -> 65% | Jun. 2023 | SP-220808
  Progress since SA2#154:
  Total TUs for the work item: 1.75 TUs. 1.25 TUs used, Remaining TUs: 0.5 TUs.
  3 objectives have been discussed in this meeting, with 8 CRs approved:
    KI#1: 4 CRs
    KI#2: 3 CRs
    KI#3: 1 CR
  RAN impacts and dependencies:
  None
Next steps:
  Complete the normative work.

## Slide 3
  Normative Phase:
  SA2#154 : normative work
  SA2#154AH : normative work
  SA2#156 : complete the normative work, solving the issue on QoS monitoring for satellite backhaul case
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | Apr, 23 | May, 23 | 
SID/WID | Study TU | Norm TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | #156 | #157 | Total TU
FS_SATB | 3.75 | 1.75 | 5.5 | 0.5 | 0.5 | 0.5 | 1 | 1 | 0.25/0.75 | 0.5 | 0 | 0,5 | 0 | 5.5
Work Plan