## Slide 1: FS_EDGE_Ph2 status report EDGE_Ph2 status report
Patrice Hédé
Huawei Technologies

## Slide 2: FS EDGE Ph2 status after SA2#154ah
  Progress since SA2#154:
  Study has completed in SA2#154, November 2022
  RAN impacts and dependencies:
  None
Next steps:
  —
WI Code | Work Item Title | WP | Target Date | WID#
FS_EDGE_Ph2 | Study on Edge Computing Phase 2 | 100% | Dec 2022 | SP-220352

## Slide 3: EDGE Ph2 status after SA2#154ah
  Progress since SA2#154:
  Total TUs for the work item: 4,25 TUs. 1,5 TUs used in SA2#154ah. Remaining TUs: 2 TUs (+1 TU added in April).
  All objectives have been discussed and progressed in this meeting, with 28 CRs approved:
    General: 1 CR
    KI#1: 8 CRs — more work is needed in next meeting, including KI#1/LBO that was not discussed at this meeting
    KI#3: 3 CRs — objective is almost complete
    KI#4: 11 CRs approved — good progress, but important aspects still need to be discussed
    KI#5: 2 CRs approved — some controversial aspects need further discussion
    KI#7: 3 CRs approved — editor's notes remaining on storage aspect
  RAN impacts and dependencies:
  None
Next steps:
  Continue the discussion and contributions on all objectives.
WI Code | Work Item Title | WP | Target Date | WID#
EDGE_Ph2 | Edge Computing Phase 2 | 15% →50% | Jun 2023 | SP-221337

## Slide 4: EDGE Ph2 status after SA2#154ah— work plan
Study phase
  SA2#149e, Feb (1TU): Agreement on scenarios/use cases and assumptions for all KIs
  SA2#150e, Apr (1TU): Updates to KI definition. Solutions
  SA2#151e, May (2TU): Solutions
  SA2#152e, Aug (2TU): Solutions, evaluations, conclusions
    Approval of first version of Edge ph2 WID based on first conclusions, TR sent for information
  SA2#153e, Oct (1TU): evaluations, conclusions
    Completion of conclusions, Edge ph2 WID based on remaining conclusions
  SA2#154, Nov (0,25 TU): final conclusions
    TR sent for approval
Normative phase
  SA2#154, Nov (0,75+1 TU): Initiated discussions on KIs #1/3/4.
    First CRs discussed and approved
  SA2#154ah, Jan (1,5 TU): Discussions progressed on all KIs in the WID
    Further CRs approved, some KIs almost concluded (KI#3/7)
  SA2#155, Feb (1 TU+?): Discussions on all KIs, resolution of pain points
  SA2#156e, Apr (1 TU): Completion of all KIs
  SA2#157, May (1 TU?): Resolution of final pain points if any
 |  |  |  | Feb. 22 | Apr. 22 | May 22 | Aug. 22 | Oct. 22 | Nov. 22 | Jan. 23 | Feb. 23 | Apr. 23 | May 23 | 
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154ah | #155 | #156 | #157 | Total TU
EDGE_Ph2 | 7,25 | 4,25 | 11,5 | 1 | 1 | 2 | 2 | 1 | 0,25/ 1,75 | 1,5 | 1 | 1 | TBD/1? | 12,5