## Slide 1: WI and SID Status Report on Ranging based services and sidelink positioning
Sherry (Yang) Shen
Xiaomi (Rapporteur)
S2-2301345

## Slide 2: FS_Ranging_SL status after SA2#154AHe
General
  The latest TR 23.700-86 is available here: http://www.3gpp.org/ftp/Specs/archive/23_series.
  Conclusions for the 8 KIs are updated and completed
  7 Solutions are updated (#3, #7, #9, #20, #25, #26 and #30)
  2 LSs sent to RAN WGs for RAN dependent issues, i.e. broadcast/groupcast, RSPP/SLPP transport, QoS parameters for Service Authorization, assistant UE, etc.
34 solutions and their mapping to Key Issues (see the table)
  RAN and SA3 impacts and dependencies:
  RAN impacts or dependencies identified for Key Issue #1, #2, #3, #4, #5 and #8, and their corresponding solutions
  Privacy protection and other SA3 security aspects identified for Key Issue #2, #3, #4, #5, #6 and #7, and their corresponding solutions
Contentious Issue:
  None
WI Code | Work Item Title | WP | Target Date | WID#
FS_Ranging_SL | Study on Ranging based services and sidelink positioning | 85% > 100% | Jan, 23 | SP-211647
 | Key Issues |  |  |  |  |  |  | 
Solutions | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8
1 | X |  |  |  |  |  |  | X
2 | X |  |  |  |  |  |  | 
3 |  |  |  | X |  |  |  | 
4 |  |  | X | X |  |  |  | 
5 |  |  | X | X |  |  |  | 
6 |  |  |  |  | X |  |  | 
7 |  |  |  |  | X |  |  | 
8 |  |  |  |  | X |  |  | 
9 |  |  |  |  |  | X |  | 
10 |  |  |  |  |  | X |  | 
11 |  |  |  |  |  | X |  | 
12 |  |  |  |  | X |  | X | 
13 |  |  |  |  |  |  | X | 
14 | X | X | X | X | X | X | X | X
15 |  |  |  |  |  |  |  | X
16 |  | X |  |  |  |  |  | 
17 |  | X |  |  |  |  |  | 
18 |  |  | X |  |  |  |  | 
19 |  |  |  | X | X |  |  | 
20 |  |  |  |  | X |  |  | 
21 |  |  |  |  | X |  |  | 
22 |  |  |  |  |  | X | X | 
23 |  |  |  |  |  |  | X | 
24 |  |  |  |  |  |  | X | 
25 |  |  |  |  |  | X |  | 
26 |  | X | X | X | X | X | X | 
27 |  | X | X | X | X | X | X | 
28 |  | X | X | X | X | X | X | 
29 |  | X |  |  |  |  |  | 
30 |  | X |  |  |  |  |  | 
31 |  |  |  |  | X |  |  | 
32 |  |  |  | X | X |  |  | 
33 |  |  |  |  |  | X | X | 
34 |  | X |  |  |  | X |  | 

## Slide 3: Ranging_SL status after SA2#154AHe
General
  The latest TS 23.586 is available here: http://www.3gpp.org/ftp/Specs/archive/23_series.
  Skeleton and scope of of TS 23.586 agreed.
  4 pCRs related to introduction, architectural reference model, functional entities and 2 high level functionalities agreed and documented in TS 23.586.
  RAN and SA3 impacts and dependencies:
  Since corresponding work in RAN WGs and in SA3 is progressing, what related RAN and SA3 TSs will be impacted are TBD.
Contentious Issue:
  None
WI Code | Work Item Title | WP | Target Date | WID#
Ranging_SL | Stage 2 of Ranging-based services and Sidelink Positioning | 0% > 10% | TBD | SP-221133

## Slide 4: Work Plan after SA2#154AHe
Focus for the Next Meeting:
  SA2#155: Update the new WID with the agreed target date; continue to contribute to TS 23.586 and start to contribute to TS 23.273, TS 23.502 and TS 23.503 with no/less RAN dependent features/descriptions in high priority
Overall Plan:
Feb, 22 #149 0.5 | Apr, 22 #150 0.5 | May, 22 #151 1 | Aug, 22 #152 0.5 | Oct, 22 #153 0.5 | Nov, 22 #154 0.5 | Jan, 23 #154AHe 0.5+1 | Feb, 23 #155 1 | Apr, 23 #156e 1.5 | May 23 #157 TBD
 |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  | 
TR for information @ SA#97e
WID approval @ SA#98e
TR completion @ SA#99
 Contributions are conditionally handled & approved
 Contributions are handled and approved
 Last chance for new proposal to be handled and approved
TS completion @ SA#100
TR Skeleton, Scope
Reference & Definition
Architecture requirement & assumptions
Key Issue
Solution
Evaluation & Conclusion
WID Approval
TS Development

## Slide 5: Ranging_SL SID/WID status at SA#98e
Progress since SA#98e:
  TR conclusions for the 8 KIs are updated and completed
  7 TR solutions are updated (#3, #7, #9, #20, #25, #26 and #30)
  Skeleton and scope of of TS 23.586 agreed.
  4 pCRs related to introduction, architectural reference model, functional entities and 2 high level functionalities agreed and documented in TS 23.586.
RAN and SA3 impacts and dependencies:
  RAN impacts or dependencies identified for Key Issue #1, #2, #3, #4, #5 and #8, and their corresponding solutions
  Privacy protection and other SA3 security aspects identified for Key Issue #2, #3, #4, #5, #6 and #7, and their corresponding solutions
Next steps:
  SA2#156e: TBD after #155
  SA2#157: TBD after #155
WI Code | Work Item Title | WP | Target Date | WID#
FS_Ranging_SL | Study on Ranging based services and sidelink positioning | 85% > 100% | Jan, 23 | SP-211647
Ranging_SL | Stage 2 of Ranging-based services and Sidelink Positioning | 0% > 10% | TBD | SP-221133