## Slide 1: FS_DetNet and DetNet Status Report from SA2#154AHE
György Miklós
Ericsson

## Slide 2: FS_ DetNet status after SA2#154AHE
General
  Conclusions are documented, open items have been closed in S2-2301627.
  FS_DetNet TR 23.700-46 v1.2.0 is available, considered 100% complete, ready to be sent to SA for approval.
  Total TUs requested for Study and Normative Phase in Rel-18 is 2. 1.5 TUs are used and 0.5 TU are remaining.
  TR skeleton, scope, architecture assumptions, key issues, solutions has been documented.
WI Code | Work Item Title | WP | Target Date | WID#
FS_DetNet | Study on 5GS DetNet interworking | 90% ->100 % | March, 23 | SP-211633

## Slide 3: DetNet status after SA2#154AHE
General
  Baseline CRs to include DetNet in the normative specifications have been approved in S2-2301628, S2-2301629, S2-2301630.
  Open questions to be addressed regarding the handling of the parameters.
WI Code | Work Item Title | WP | Target Date | WID#
DetNet | Extensions to the TSC Framework to support DetNet | 0% ->50 % | March, 23 | SP-220801

## Slide 4: FS_ DetNet and DetNet status after SA2#154AHE
  RAN impacts and dependencies:
  None
Outstanding Issues:
  An LS was sent to IETF. The LS response and possible actions can be considered in the normative work, specifically whether to define a YANG extension on node specific delay requirement in the configuration. Waiting for IETF response back.
  Further normative work on the parameter handling.
Overall Plan:
  SA2#149-E Feb (0.25 TU): TR Skeleton, Scope, Architecture Assumptions, Key Issues
  SA2#151-E May (0.5 TU): Solution inputs with impact, TR sent for information at SA#96.
  SA2#152-E (0.25 TU): Overall evaluation and conclusion, normative WID,
  SA2#154AH (0.5 TU): Normative work & completion of study open issues, TR to be sent for approval to SA#99.
  SA2#155 (0.5 TU): Normative work.

## Slide 5: FS_DetNet Status Report from SA2#152
György Miklós
Ericsson

## Slide 6: FS_ DetNet status after SA2#152E (1/2)
General
  FS_DetNet TR 23.700-46 v1.1.0 is available.
  Total TUs requested for Study Phase in rel-18 is 2. 1 TUs are used and 1 TUs are remaining.
  TR skeleton, scope, architecture assumptions, key issues, solutions are documented.
  Conclusions are documeted, some open items remain.
  An LS is sent to IETF in S2-2205883.
  WID for normative work approved in S2-2207865.
WI Code | Work Item Title | WP | Target Date | WID#
FS_DetNet | Study on 5GS DetNet interworking | 70% -> 90 % | March, 23 | SP-211633

## Slide 7: FS_ DetNet status after SA2#152E (2/2)
  RAN impacts and dependencies:
  None
Outstanding Issues:
  Whether to use NEF between the TSCTSF and DetNet controller and the protocols used by NEF
  Whether N6 uplink routing informtaion is reported to the DetNet controller
  An LS is sent to IETF with questions on reporting of information to the DetNet controller, and on how to define a node specific delay requirement in the configuration. The response can be considered in the normative work.
Focus for the January Meeting (SA2#154AH):
  Offline coordination before SA2#154AH to help resolve open questions.
  Resolve open questions in the TR conclusions by the beginning of the meeting
  Progress normative work according to the TR conclusions as described in the WID in S2-2207865
Overall Plan:
  SA2#149-E Feb (0.25 TU): TR Skeleton, Scope, Architecture Assumptions, Key Issues
  SA2#151-E May (0.5 TU): Solution inputs with impact, TR sent for information at SA#96.
  SA2#152-E (0.25 TU): Overall evaluation and conclusion, normative WID, TR to be sent for approval at SA#97.
  SA2#154AH (0.5 TU): Normative work.
  SA2#155 (0.5 TU): Normative work.

## Slide 8: FS_ DetNet Status at SA#97
WI Code | Work Item Title | WP | Target Date | WID#
FS_DetNet | Study on 5GS DetNet interworking | 70% -> 90 % | March, 23 | SP-211633
Progress since SA#96:
  Solution updates have been documents in the TR: S2-2207431, S2-2205722, S2-2205883, S2-2207433, S2-2207434
  Conclusions have been documented in the TR as agreed in S2-2207430.
  FS_DetNet TR 23.700-46 v1.1.0 is available.
  An LS is sent to IETF in S2-2207432
  RAN impacts and dependencies:
  None
Next steps:
  Offline coordination before SA2#154AH to help resolve open questions.
  Resolve open questions in the TR conclusions
  Progress normative work according to the TR conclusions as described in the WID in S2-2207865

## Slide 9: FS_DetNet Status Report from SA2#151
György Miklós
Ericsson

## Slide 10: FS_ DetNet status after SA2#151E (1/2)
General
  FS_DetNet TR 23.700-46 v0.2.0 is available.
  Total TUs requested for Study Phase in rel-18 is 2. 0.75 TUs are used and 1.25 TUs are remaining.
  TR skeleton, scope, architecture assumptions, key issues are documented.
  Solutions are documented, some FFS items remain.
WI Code | Work Item Title | WP | Target Date | WID#
FS_DetNet | Study on 5GS DetNet interworking | 10% -> 70 % | March, 23 | SP-211633

## Slide 11: FS_ DetNet status after SA2#151E (2/2)
  RAN impacts and dependencies:
  None
Outstanding Issues:
  Whether to use NEF between the TSCTSF and DetNet controller and the protocols used by NEF
  Protocol used between TSCTSF and DetNet controller
  Derivation of 5GS traffic requirements from e2e requirements provided by CPF
  What information is exposed to CPF
Focus for the August Meeting (SA2#152e):
  As per work plan, there should be no new solution for August meeting
  Resolve FFS items for the existing solutions
  Evaluate and conclude on the key points of the solution to progress to normative phase
  WID proposal
  Offline coordination needed before SA2#152e to be able to conclude within the study TU limit
Overall Plan:
  SA2#149-E Feb (0.25 TU): TR Skeleton, Scope, Architecture Assumptions, Key Issues
  SA2#151-E May (0.5 TU): Solution inputs with impact, TR sent for information at SA#96.
  SA2#152-E (0.25 TU): Overall evaluation and conclusion, normative WID, TR to be sent for approval at SA#97.
  SA2#154AH (0.5 TU): Normative work.
  SA2#155 (0.5 TU): Normative work.

## Slide 12: FS_ DetNet Status at SA#96
WI Code | Work Item Title | WP | Target Date | WID#
FS_DetNet | Study on 5GS DetNet interworking | 10% -> 70 % | March, 23 | SP-211633
Progress since SA#95e:
  Solutions are documented for the 2 Key Issues as follows:
    8 solutions have been approved to be included in the TR: S2-2204762, S2-2204763, S2-2204764, S2-2204765, S2-2204766, S2-2204767, S2-2204768, S2-2204769.
    One solution was merged, one solution was withdrawn.
  FS_DetNet TR 23.700-46 v0.2.0 is available.
  RAN impacts and dependencies:
  None
Next steps:
  Continue the study
  Offline coordination needed before SA2#152e to be able to conclude within the study TU limit

## Slide 13: FS_DetNet Status Report from SA2#149
György Miklós
Ericsson

## Slide 14: FS_ DetNet status after SA2#149E (1/2)
General
  FS_DetNet TR 23.700-46 v0.1.0 is available.
  Total TUs requested for Study Phase in rel-18 is 2. 0.25 TUs is used and 1.75 TUs are remaining.
  TR skeleton, scope, architecture assumptions, key issues are documented.
WI Code | Work Item Title | WP | Target Date | WID#
FS_DetNet | Study on 5GS DetNet interworking | 0% -> 10 % | March, 22 | SP-211633

## Slide 15: FS_ DetNet status after SA2#149E (2/2)
  RAN impacts and dependencies:
  None
Contentious Issue:
  Use of NEF between the TSCTSF and DetNet controller
  Protocol used between TSCTSF and DetNet controller
No time allocated for next meeting (SA2#150)
Focus for the May Meeting (SA2#151):
  Resolve contentious issues (see above)
  Add solutions with description for all key issues
  Start initial evaluation on a per solution basis.
Overall Plan:
  SA2#149-E Feb (0.25 TU): TR Skeleton, Scope, Architecture Assumptions, Key Issues
  SA2#151-E May (0.5 TU): Solution inputs with impact and evaluation, TR sent for information at SA#96.
  SA2#152-E (0.25 TU): Overall evaluation and conclusion, normative WID, TR sent for approval at SA#97.
  SA2#154AH (0.5 TU): Normative work.
  SA2#155 (0.5 TU): Normative work.

## Slide 16: FS_ DetNet Status at SA#95
WI Code | Work Item Title | WP | Target Date | WID#
FS_DetNet | Study on 5GS DetNet interworking | 0% -> 10 % | March, 22 | SP-211633
Progress since SA#94e:
  TR skeleton, scope, architecture assumptions and requirements, key issues are specified.
  RAN impacts and dependencies:
  None
Next steps:
  Continue the study