## Slide 1: FS_AIMLsys Status Report
Tricci So
OPPO (Rapporteur)
David Gutierrez Estevez
Samsung (Rapporteur)

## Slide 2: FS_AIMLsys/AIMLsys status after SA2#154 (1/2)
General
  FS_AIMLsys TR 23.700-80 v1.2.0 is available
  Total TUs requested for Study Phase in 2022 is 7 TUs of which 8 TUs have been consumed of which 1 TU was taken from normative phase, therefore, only 4 TUs are left for normative work. 1 TU has been consumed for normative work in this meeting and 3 TUs are left for future meetings.
  13 tdocs were reviewed to complete the conclusions for the remaining Key Issues and the general architecture principles; 17 tdocs were reviewed for the normative work.
  1 LSin were received from 5GAA target to SA1 and to SA2 (FS_eNA_Ph3 and FS_AIMLsys discussed under Agenda 4.1)
    S2-2210182: LS from 5GAA: LS on QoS Sustainability analytics and V2X service adaptations (S-220077 /S2-2210182)
  2 LSout were sent from SA2 - one is sent to SA plenary responding to S2-2210182 from 5GAA, and one is sent to SA5 copied to RAN3 to inquire statistics information retrieved from OAM about the RAN status to be used for performance measurement for AIMLsys
      S2-2211411: LS to SA plenary - Reply LS on QoS Sustainability analytics and V2X service adaptations
      S2-2211428: LS on Performance measurement for AI/ML
Progress Summary per KI in SA2#154:
    General update to TR: 1 approved tdoc
    General Architecture Principle: concluded with 1 approved PCR.
    KI#1: previously concluded and normative work has been started with 2 approved CRs.
    KI#2: previously concluded with no need for any further normative work in Rel-18.
    KI#3: conclusion updated with 1 approved PCR and normative work has been started
    KI#4: previously concluded and to be proceeded to normative work with no submission in this meeting for either the Study or for the normative
    KI#5: conclusion updated with 1 approved PCR and normative work has been started with 5 approved CRs
    KI#6: previously concluded and normative work has been started with no approved CR
    KI#7: concluded and to be proceeded to normative work of which there is no submission
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 90 % > 100 % | October, 22 | SP-220071
AIMLsys | System Support for AI/ML-based Services | 0 % > 5 % |  | 

## Slide 3: FS_AIMLsys/AIMLsys status after SA2#154 (2/2)
  RAN impacts and dependencies:
  No RAN and no UE impact.
  SA WG3 (KI#3, 5) and SA WG5 (KI#5)
Contentious Issue:
  None
Focus for the Next Meeting (SA2#155E):
  Working towards the completion of FS_AIMLsys
  1.5 TU = All (normative)
Overall Plan:
  SA2#149E Feb(1.0 TU): TR Skeleton, Scope & New KIs approval & architecture requirements, assumptions, terminology.
  SA2#150E Apr(1.0 TU): Last meeting to finalize KIs, start of collecting new possible solutions, continuation to study the architecture requirements, assumptions, terminology.
  SA2#151E May(1.5 TU): Last meeting for accepting new possible solutions, TR solution clean up, start of solution evaluation, and interim conclusion, if possible
  SA2#152E Aug(2.0 TU): TR solution clean-up, solution evaluation, interim conclusions or final conclusion, if possible
  SA2#153E Oct(1.5 TU): TR solution clean-up, solution evaluation, study phase conclusion
  SA2#154 Nov(2.0 TU): Complete study phase conclusion, start of normative implementation
  SA2#154AH Jan(1.5 TU): Continue the normative implementation
  SA2#155 Feb(1.5 TU): Complete the normative implementation

## Slide 4: FS_AIMLsys Status at SA#98
Progress since SA#96:
  Completed the solution phase of the study.
  100% coverage of all Key Issues during SA2#154 to finalize conclusion of all the KIs and the start of the normative work.
  2 LSout were sent from SA2 - one is sent to SA plenary responding to S2-2210182 from 5GAA, and one is sent to SA5 copied to RAN3 to inquire statistics information retrieved from OAM about the RAN status to be used for performance measurement for AIMLsys
      S2-2211411: LS to SA plenary - Reply LS on QoS Sustainability analytics and V2X service adaptations
      S2-2211428: LS on Performance measurement for AI/ML
  RAN impacts and Other WGs dependencies:
  No RAN and No UE impact.
  SA WG3 (KI#3, 5) and SA WG5 (KI#5)
Next steps:
  SA2#154E Jan. (1.5 TU): Continue the normative work .
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 90 % > 100 % | October, 22 | SP-220071
AIMLsys | System Support for AI/ML-based Services | 0 % > 5 % |  |