## Slide 1: WI and SID Status Report on 5GC enhancement for satellite access Phase 2
Jean-Yves Fine
Thales (Rapporteur)

## Slide 2: FS_5GSAT_Ph2, 5GSAT_Ph2 status after SA2#156e (1/2)
General
  TR 23.700-28 v18.0.0 is available.
  Study phase was completed in SA2#153E, normative phase started at SA2#154AHE.
  SA2#156e
    1 CRs is approved at SA2#156e for TS23.501.
    1 LS sent to CT1
  RAN impacts and dependencies:
  No RAN impacts or dependencies are identified
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSAT_Ph2 | Study on satellite access, Phase2 | 100% | Oct, 22 | SP-211651
5GSAT_Ph2 | 5GC/EPC enhancement for satellite access Phase 2 | 70%->80% | Jun, 23 | SP-221344

## Slide 3: FS_5GSAT_Ph2, 5GSAT_Ph2 status after SA2#156e (2/2)
Contentious Issue:
  None
Overall Plan:
  1.5 additional TUs are endorsed (S2-2301447).
  Total TU for normative: 3.5 (1 additional TU allocated in Athens) + 0.5 additional TU requested for Berlin
  All conclusions for the 2KeyIssues were agreed during SA2#153
  SA2#156e meeting: Focus on solving reminding 23.501 Editor’s notes and AMF satellite info provisioning, 502&503, 401CRs
    AMF provisionning for SCAI solved (by O&M)
    Several ENs are remaining in 23.501 and 23.502 & 23.401 need to be updated, justifying request for 0.5 additional TU in Berlin.
  SA2#157 meeting: finalize open points.
Risks:
  Single meeting remaining to close Editor’s Notes in 23.501 and update 23.502 & 23.401
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | Apr, 23 | May, 23
Rel-18 SID/WID | Study TU (Planned) | Normative TU (Planned) | Total TU (Planned) | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | #156 | #157
FS_5GSAT_Ph2 | 4 | 1 | 5 | 0,5 | 0,5 | 1 | 1 | 1 | 0 | 0,5 | 1+1 | 0,5 | 0,5+0,5