## Slide 1: PIN Status Report
vivo
S2-2305399

## Slide 2: PIN status after SA2#156 (1/2)
General
  7 agreed CRs address to 23.501 at SA2#156 are approved, 1 CR addresses to 23.501 is endorsed.
  All CRs addresses to 23.502 are postponed or noted.
Aspects specified:
  PDU session sharing
  SMF behavior for non-3GPP delay budget
  PIN identifiers
  PEMC handling
  PIN activation/deactivation not in 5GC
  PIN traffic influence
WI Code | Work Item Title | WP | Target Date | WID#
PIN | Personal IoT Networks | 60% > 80% | Jun., 23 | SP-221343

## Slide 3
RAN impacts and dependencies:
  No
Other WG dependencies
  Potential SA6 coordination
  Potential SA3 coordination
Contentious Issues:
  One PIN multiple PDU Sessions
    NOTE: Local switch for PIN traffic depends on solution address this issue
  Procedure and UDM subscription data for authorizing PIN policy delivery to UE
    NOTE: PIN identifiers and local switch for PIN traffic depend on solution address this issue
  Local switch for PIN
  Non-3GPP QoS handling authorization by SMF
  UE indication to 5GC for PIN
Focus of the Next Meeting:
  Resolve contentious issues
Risks:
  No
PIN status after SA2#156 (2/2)