## Slide 1: WI Status Report on Ranging based services and sidelink positioning
Sherry (Yang) Shen
Xiaomi (Rapporteur)
S2-2305401

## Slide 2: Ranging_SL status after SA2#156e
General
  The latest TS 23.586 is available here: http://www.3gpp.org/ftp/Specs/archive/23_series.
  TS 23.586: 14 pCRs to update architectural reference model, functional entities, and high level functionalities + 13 pCRs on procedures agreed.
  TS 23.273: 1 CRs to update LMF selection + 2 CRs on Ranging/SL Positioning procedures agreed
  TS 23.501: 1 CR on support of Ranging/SL Positioning agreed
  TS 23.502: 1 CR on Ranging Sidelink Positioning Subscription data agreed
  TS 23.503: 1 CR support of Ranging/SL Positioning agreed
  TS 23.032: 1 CR on New GAD Shapes for Ranging and Sidelink Positioning Location Results agreed
  LS Out: 2 LS out sent to RAN WGs + 2 LS out sent to SA3
  RAN, SA3 and SA5 impacts and dependencies:
  Since corresponding RAN work and SA3 work are progressing, some alignments are expected, e.g. RSPP related for RAN, privacy protection and service access authorization for SA3, etc.
  SA5 is asked to develop the charging solution.
Contentious Issue:
  None
WI Code | Work Item Title | WP | Target Date | WID#
Ranging_SL | Stage 2 of Ranging-based services and Sidelink Positioning | 50% > 80% | Jun, 23 | S2-2303106

## Slide 3: Work Plan after SA2#156e
Focus for the Next Meeting:
  SA2#157: Continue to contribute to TS 23.586, TS 23.273, TS 23.501, TS 23.502 and TS 23.503 with high priority for Category B/C papers and complete the TS work.
Overall Plan:
Feb, 22 #149 0.5 | Apr, 22 #150 0.5 | May, 22 #151 1 | Aug, 22 #152 0.5 | Oct, 22 #153 0.5 | Nov, 22 #154 0 | Jan, 23 #154AHe 0.5+1 | Feb, 23 #155 1 | Apr, 23 #156e 2 | May 23 #157 1
 |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  | 
TR for information @ SA#97e
WID approval @ SA#98e
TR completion @ SA#99
 Contributions are conditionally handled & approved
 Contributions are handled and approved
 Last chance for new proposal to be handled and approved
TS completion @ SA#100
TR Skeleton, Scope
Reference & Definition
Architecture requirement & assumptions
Key Issue
Solution
Evaluation & Conclusion
WID Approval
TS Development

## Slide 4: Ranging_SL SID/WID status at SA#100
Progress since SA#98e:
  TS 23.586: 14 pCRs to update architectural reference model, functional entities, and high level functionalities + 13 pCRs on procedures agreed.
  TS 23.273: 1 CRs to update LMF selection + 2 CRs on Ranging/SL Positioning procedures agreed
  TS 23.501: 1 CR on support of Ranging/SL Positioning agreed
  TS 23.502: 1 CR on Ranging Sidelink Positioning Subscription data agreed
  TS 23.503: 1 CR support of Ranging/SL Positioning agreed
  TS 23.032: 1 CR on New GAD Shapes for Ranging and Sidelink Positioning Location Results agreed
  LS Out: 2 LS out sent to RAN WGs + 2 LS out sent to SA3
RAN, SA3 and SA5 impacts and dependencies:
  Since corresponding RAN work and SA3 work are progressing, some alignments are expected, e.g. RSPP related for RAN, privacy protection and service access authorization for SA3, etc.
  SA5 is asked to develop the charging solution.
Next steps:
  SA2#157: Continue to contribute to TS 23.586, TS 23.273, TS 23.501, TS 23.502 and TS 23.503 with high priority for Category B/C papers and complete the TS work.
WI Code | Work Item Title | WP | Target Date | WID#
Ranging_SL | Stage 2 of Ranging-based services and Sidelink Positioning | 50% > 80% | Jun, 23 | S2-2303106