## Slide 1: WI and SID Status Report on 5GC LoCation Services - Phase 3
Ming Ai @ CATT

## Slide 2: 5G_eLCS_ph3 status after SA2#156e
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 65%->85% | June, 23 | Revised in SP-230093
Progress in SA2#156e:
  SA2#156e is the 4th meeting for the Normative work.
  14 CRs approved for following key areas:”#4 Interaction between Location Service and NWDAF”; “#7: Support of Positioning Reference Units and Reference UEs “; “KI#8: Support of location service continuity in case of UE mobility;”,” #9: Support of positioning requirements related to satellite access;”,“#11: Support of enhanced triggered location for UE power saving purpose”, and others;
  8 CRs not handle due to exceeding TU budget.
RAN impacts or dependencies:
  Received following LS: LS from RAN WG1: LS reply on the requirement for LPHAP, LS from RAN WG1: LS Reply on PRU Procedures, LS from RAN WG2: Reply LS to SA2 on satellite access for PRUs
Next steps:
  Last meeting to resolve open issues: 1. UP positioning, e.g. how to support Local LMF; 2. PRU procedures.
  Continue the Normative work.

## Slide 3: FS_eLCS_ph3 status after SA2#155
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 100->100% | Dec, 22 | Revised in SP-220069
Progress in SA2#156e:
  SA2#155 was the 9th meeting to have FS_eLCS_Ph3 on agenda;
  No Paper received.
RAN impacts or dependencies:
  No
Next steps:
  Proceed to Normative work.