## Slide 1: XRM Status Report
Dan Wang, China Mobile
Yixue Lei, Tencent

## Slide 2: XRM status after SA2#156
WI Code | Work Item Title | WP | Target Date | WID#
FS_XRM | Study on XR (Extended Reality) and media services | 100% | Dec, 2022 | SP-220705
XRM | Architecture Enhancements for XR and media services (XRM) | 55%->85% | June, 2023 | SP-230092
  Progress since SA2#154AH
  Paper status:
    25 CRs are approved.
    The ENs except dependency with RAN WG/SA4 WG have been resolved.
  Total TUs for the work item 8 TUs.
    2 TUs used in SA2#156
    Remaining TUs: 2 TUs.
  RAN impacts and dependencies:
  1 LS is drafted to inform RAN WG3 about SA2 progress but not approved.
  Other WG dependencies
  1 LS is drafted to reply SA4 LS but not approved.
  Contentious Issue:
  None

## Slide 3
Focus for the Next Meeting (SA2#157):
  Continue the normatvie work including:
    CRs to complete the ENs for TS 23.501 with RAN dependency
    Try to reach consensus for LS reply to SA4
Overall Plan:
  SA2#149 Feb’22: TR skeleton, arch assumptions, Key Issues;
  SA2#150 Apr’22: solutions discussions, and KIs. Finalize the KIs (no new KI proposal afterwards)
  SA2#151 May’22: potential KI update, solution discussions; solution evaluation with low priority
  SA2#152 Aug’22: solution updates (last chance for new solution)and start the evaluation and conclusion ; send TR for information;
  SA2#153 Oct’22: evaluation and conclusion for TR Kis;
  SA2#154 Nov’22: finalizing conclusion and resolving ENs.; WID Approval;
  SA2#154AH Jan’23: Start the normative work;
  SA2#155 Feb’23: WID update for timeline, continue the normative work;
  SA2#156 April’23: Continue the normative work; resolving the ENs in CRs;
  SA2#157 May’23: Continue and finalize the normative work.
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | April,23 | May,23
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | #156E | #157
FS_XRM | 10->11 | 4->8 | 14->19 | 1 | 2 | 2 | 2 | 2 | 1 ->2 | 2 | 2 | 2 | 2
XRM status after SA2#156