## Slide 1: FS_ATSSS_Ph3, ATSSS_Ph3 Status Report
Apostolis Salkintzis
Lenovo

## Slide 2: FS_ATSSS_Ph3, ATSSS_Ph3 status after SA2#156-e
  The study was completed in Oct. 2022 and TR 23.700-53 v18.0.0 is published
  Normative work started in SA2#154AH-e (Jan. 16-20, 2023) and completed in SA2#156-e (Apr. 17-21, 2023)
  Progress since SA#99:
  Normative work continued and 11 CRs agreed in SA2#156-e
  All Key Issues (KI#6, KI#5, KI#3, KI#2) are 100% complete
  One EN introduced in 23.502 on Network Triggered Service Request but can be resolved with a CatF CR
  RAN impacts and dependencies:
  None
  Contentious Issues:
  None
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph3 | Study on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | 100% > 100% | Oct. 2022 | SP-211612 > SP-220792
ATSSS_Ph3 | Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | 85% > 100% | June 2023 | SP-220813 > SP-221119

## Slide 3: FS_ATSSS_Ph3, ATSSS_Ph3 status after SA2#156-e
Risks
  None
Focus for the Next Meeting (SA2#156):
  Resume and finalize the normative work
Overall Plan:
  100% progress on the study
    SA2#149E Feb(0.5 TU): TR skeleton, scope, architectural assumptions, 4 KIs and 3 solutions agreed.
    SA2#150E Apr(1.5 TU): Solutions agreed for KI#2, KI#3, KI#5 and KI#6
    SA2#151E May(1 TU): More solutions agreed for all KIs
    SA2#152E Aug(2 TU): Initial evaluations and conclusions agreed for KI#3, KI#5 and KI#6; WID approval; TR for info
    SA2#153E Oct(1 TU): Final evaluations and conclusions; WID updated and approved; TR for approval
  100% progress on the normative work
    SA2#154AH-E Jan(1.25 TU): Normative work initiated and 10 CRs agreed for all KIs
    SA2#156 Apr.(1.25 TU): Normative work continued and 11 CRs agreed. All KIs completed.
  Further work: Maintain the ATSSS_ph3 specs with CatF CRs