## Slide 1: UPEAS Status Report
Yan Han
China Mobile
S2-2305412

## Slide 2: UPEAS status after SA2#156e
  General
  1 LS OUT and 13 CRs are agreed corresponding to the conclusions in TR (5 for TS 23.501, 5 for TS 23.502, 2 for TS 23.503, 1 for TS 23.288).
  Total TUs requested for Normative phase is 2.25, 0.5 TU used in SA2#156e and 0 TU remaining.
  UPEAS is 100% complete.
Overall Plan:
  SA2#149e, Feb (0.5TU): TR skeleton, scope, Arch assumptions and requirements, and KIs
  SA2#150e, Apr (0.5TU): last chance for new KIs; solutions discussion
  SA2#151e, May (1TU): solutions discussion
  SA2#152e, Aug (1TU): solutions discussion, start solution evaluation and conclusion; send TR for information; potential WID discussion and approval (if possible)
  SA2#153e, Oct (1TU): Solution update (No new solutions); finalize the conclusion; start normative work; Send TR for approval at SA#98e
  SA2#154AH-e, Jan (1TU): Complete TR; normative work
  SA2#156e, Apr (0.5TU): Continue and finalize the normative work
WI Code | Work Item Title | WP | Target Date | WID#
UPEAS | UPF enhancement for Exposure And SBA | 75% > 100% | Jun, 23 | SP-220809-> SP-230103
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | Apr, 23 | 
SID/WID | Study TU | Normative TU |  | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | #156 | Total TU
FS_UPEAS/UPEAS | 3.25 | 2.25 | 5.5 | 0.5 | 0.5 | 1 | 1 | 1 (0.25+0.75) | 0 | 1 | 0 | 0.5 | 5.5

## Slide 3: UPEAS status at SA#100
  Progress since SA#99:
  1 LS OUT and 13 CRs are agreed corresponding to the conclusions in TR.
  Total TUs requested for Normative Phase is 2.25 TUs, 0 TUs remaining.
  UPEAS is 100% complete.
RAN impacts and dependencies:
  None.
Next steps:
  None.
WI Code | Work Item Title | WP | Target Date | WID#
UPEAS | UPF enhancement for Exposure And SBA | 75%> 100% | Jun, 23 | SP-220809 -> SP-230103