## Slide 1: EDGE_Ph2 status report
Patrice Hédé
Huawei Technologies

## Slide 2: EDGE Ph2 status after SA2#155
  Progress since SA2#155:
  1,5 TUs used in SA2#156e.
  68 documents were submitted, of which 13 could not be handled due to being over quota.
  All remaining objectives have been discussed and progressed in this meeting, with 23 CRs approved:
    KI#1: 17 CRs approved — a number of editor's notes have been resolved. Some topics remain open for further discussion.
    KI#4: 3 CRs approved — some issues need further discussion
    KI#7: 2 CRs approved — this objective is complete
    General: 1 CR approved
  RAN impacts and dependencies:
  None
Next steps:
  Resolve the remaining issues in KI#1 (DNS request handling, inter-PLMN edge relocation) and KI#4 (completion of selection of common DNAI in multi-SMF scenario).
WI Code | Work Item Title | WP | Target Date | WID#
EDGE_Ph2 | Edge Computing Phase 2 | 80% →90% | Jun 2023 | SP-230112

## Slide 3: EDGE Ph2 status after SA2#155— work plan
Study phase
  SA2#149e, Feb (1TU): Agreement on scenarios/use cases and assumptions for all KIs
  SA2#150e, Apr (1TU): Updates to KI definition. Solutions
  SA2#151e, May (2TU): Solutions
  SA2#152e, Aug (2TU): Solutions, evaluations, conclusions
    Approval of first version of Edge ph2 WID based on first conclusions, TR sent for information
  SA2#153e, Oct (1TU): evaluations, conclusions
    Completion of conclusions, Edge ph2 WID based on remaining conclusions
  SA2#154, Nov (0,25 TU): final conclusions
    TR sent for approval
Normative phase
  SA2#154, Nov (0,75+1 TU): Initiated discussions on KIs #1/3/4.
    First CRs discussed and approved
  SA2#154ah, Jan (1,5 TU): Discussions progressed on all KIs in the WID
    Further CRs approved, some KIs almost concluded (KI#3/7)
  SA2#155, Feb (2 TU): Discussions on all KIs, resolution of pain points
    KI#3, KI#5 resolved. Good progress on KI#1, KI#4 and KI#7. Major issues are resolved, some aspects still open.
  SA2#156e, Apr (1,5 TU): Progress and completion of all KIs
  SA2#157, May (1 TU): Completion of all KIs
 |  |  |  | Feb. 22 | Apr. 22 | May 22 | Aug. 22 | Oct. 22 | Nov. 22 | Jan. 23 | Feb. 23 | Apr. 23 | May 23 | 
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154ah | #155 | #156 | #157 | Total TU
EDGE_Ph2 | 7,25 | 4,25 | 11,5 | 1 | 1 | 2 | 2 | 1 | 0,25/ 1,75 | 1,5 | 2 | 1,5 | 1 | 15