## Slide 1: SA WG2 Status for 5WWC_Ph2
Laurent Thiébaut
Nokia

## Slide 2
Q2: Normative work for KI1 and completion of normative work for KI2
April started normative work on KI1 and progressed normative work on KI2
Main (priority) topics for May (non exhaustive list):
    KI1 AUN3 device: solve the EN
    KI1: the support of NSWO for FN-RG requires further considerations.
    KI2: how to deal with UE(s) not supporting the feature (avoiding an endless loop)
  .
Overall plan
Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23 | April, 23 | May, 23 | 
#149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155 | #156 | #157 | Total TU
0,5 | 0,5 | 0 | 0,5 | 0,5 | 0 | 0,25 | 0 | 0,5 | 1 | 4

## Slide 3
Done
  concluded on KI 1 (different handling of different devices) using BBF/CableLabs feedback.
  Start of Normative work on KI2 for TNGF
  WID updates based on KI1 conclusions + sending TR for approval
  RAN impacts and dependencies:
  None
Next steps:
  May Conclude normative work
WI Code | Work Item Title | WP | Target Date | WID#
FS_5WWC_Ph2 | Study on the support for 5WWC, phase 2 | 90% > 100% | Dec 22 | SP-220419
5WWC_Ph2 | support for 5WWC, Phase 2 | 45% > 80% | June, 23 | SP-221347

## Slide 4
  RAN and SA3 impacts and dependencies:
  None for RAN
  SA3 has started a related study
Contentious Issue:
  None
Focus for the Next Meeting (Q2):
  completion of normative work .
Overall Plan:
  See dedicated slide
Risks:
  None