## Slide 1: eNPN_Ph2 Status Report
Peter Hedman
Ericsson (Rapporteur)

## Slide 2: eNPN_Ph2 status after SA2#156e (1/3)
General
  11 CRs approved
  1 Reply LS on N3IWF selection for emergency services for UE not equipped with valid SNPN credentials sent to CT1 (CC: CT4), answering questions on N3IWF selection
  1 Reply LS on LI requirements applicable to non-3GPP access to SNPNs sent to SA3-LI (CC: CT1, CT4) explaining that the UE does not necessarily have the subscription information when perfoming onboarding
  1 Reply LS on issues related to SNPN selection for localized services sent to CT1 (CC_: SA1, CT4) informing that SA2 agreed to create separate SNPN selection lists for accessing Localized Services.
  1 CR related to equivalent SNPN used by the UE for Localized Services postponed
  1 CR related to onboarding procedure for localized services postponed
  CAG enhancements input handled under VMR agenda (e.g. location validity not progressed)
  Agreed that resolution of remaining open issues e.g. ENs and postponed issues to be handled by CAT F CRs
Related to Key Issue 1: Enabling support for idle and connected mode mobility between SNPNs without new network selection
  No input.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN_Ph2 | Enhanced support of Non-Public Networks | 98% > 100% | Dec, 22 | SP-211656
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN_Ph2 | Enhanced support of Non-Public Networks | 100% | Dec, 22 | SP-211656
eNPN_Ph2 | Enhanced support of Non-Public Networks | 90% > 100% | June, 23 | SP-230096

## Slide 3: eNPN_Ph2 status after SA2#156e (2/3)
Related to Key Issue 2: Support of Non-3GPP access for SNPN
  7 CRs approved (3 for TS 23.501, 2 for 23.502, and 2 for TS 23.316)
  1 Reply LS on N3IWF selection for emergency services for UE not equipped with valid SNPN credentials sent to CT1 (CC: CT4), answering questions on N3IWF selection
  1 Reply LS on LI requirements applicable to non-3GPP access to SNPNs sent to SA3-LI (CC: CT1, CT4) explaining that the UE does not necessarily have the subscription information when performing onboarding
Related to Key Issue 3: Enabling NPN as hosting network for providing access to localized services
  No input
Related to Key Issue 4: Enabling UE to discover, select and access NPN as hosting network and receive localized services
  5 CRs approved (3 for TS 23.501 and 2 for TS 23.502)
  1 Reply LS on issues related to SNPN selection for localized services sent to CT1 (CC_: SA1, CT4) informing that SA2 agreed to create separate SNPN selection lists for accessing Localized Services.
  1 CR related to equivalent SNPN used by the UE for Localized Services postponed
  1 CR related to onboarding procedure for localized services postponed
Related to Key Issue 5: Enabling access to localized services via a specific hosting network
  No input
Related to Key Issue 6: Support for returning to home network
  No input

## Slide 4: eNPN_Ph2 status after SA2#156e (3/3)
  RAN impacts and dependencies:
  RAN impacts identified for Key Issue 1 and 2 (no new)
WG dependencies
  SA3 dependencies related to key issue 2 and 4 (no new)
Contentious Issue:
  None
Focus for the Next Meeting (3GPPSA2#157 in May 2023):
  Not on the agenda, i.e. only aspects related to incoming LSes to be handled, any CAG enhancement will be treated as part of VMR
Overall Plan:
  SA2#154AHE (Jan 2023), normative work
  SA2#155, normative work
  SA2#156, Finalize normative work related to KI#2 and KI#4
  SA2#157, not on the agenda i.e. only aspects related to incoming LSes to be handled, any CAG enhancement will be treated as part of VMR
  SA2#158, maintenance i.e. any remaining aspects like ENs will be handled with CAT F CRs
Risks:
  Some aspects dependent on SA3 progress