## Slide 1: SFC/FS_SFC Status Report
Meghashree D Kedalagudde Intel (Rapporteur)

## Slide 2: SFC status after SA#156E
Progress since SA#99:
  Total TUs requested for Normative Phase is 1.5 TUs, 0 TU remaining.
  5 CRs were submitted to SA2#156E meeting corresponding conclusions in TR 23.700-18.
  1 CRs for TS 23.501, 1 CR for TS 23.502 and 2 CRs for TS 23.503 were approved.
WI Code | Work Item Title | WP | Target Date | WID#
SFC | System Enabler for Service Function Chaining | 60% > 100% | June 2023 | SP-221336

## Slide 3: FS_SFC status at SA#100
Progress since SA#97:
  TR 23.700-18 v1.1.0 generated based on the agreed contributions.
  Total TUs requested for Study Phase is 2.5 TUs, 0 TU remaining.
  Total TUs requested for Normative Phase is 1.5 TUs, 0 TU remaining
  The study and normative work for SFC is 100% complete.
 | Work Item Title | WP | Target Date | WID#
FS_SFC | Study on System Enabler for Service Function Chaining | 100% | Oct,2022 | SP-211594
SFC | System Enabler for Service Function Chaining | 60% > 100% | June 2023 | SP-221336