## Slide 1: FS_eUEPO/eUEPO Status Report
Intel (Rapporteur)

## Slide 2: eUEPO status report to SA#100
WI Code | Work Item Title | WP | Target Date | WID#
eUEPO | enhancement of 5G UE Policy | 65% -> 100% | June 2023 | SP-221127
General
  At SA2#156AHE, 48 papers were submitted for normative work, 17 CRs were approved, 15 papers were not handled.
  At SA2#157, 36 papers were submitted for normative work, all papers were handled, 23 CRs and 1 LS to CT1 were approved.
  Since SA#99, 84 papers were submitted, 40 CRs were approved, 1 LS to CT1 was approved.
KI#1(URSP in VPLMN):
  17 CRs were approved.
KI#2(5GC awareness of URSP enforcement):
  12 CRs were approved.
KI#3(Provision consistent URSP to UE across 5GS and EPS):
  10 CRs were approved.
KI#4(Support standardized and operator-specific traffic categories in URSP):
  No paper was submitted.
Contentious issue:
  None.

## Slide 3: eUEPO status at SA2#156E
WI Code | Work Item Title | WP | Target Date | WID#
eUEPO | enhancement of 5G UE Policy | 65% -> 90% | June 2023 | SP-221127
General
  At SA2#156AHE, 48 papers were submitted for normative work, 17 CRs were approved, 15 papers were not handled.
KI#1(URSP in VPLMN):
  8 CRs were approved.
KI#2(5GC awareness of URSP enforcement):
  4 CRs were approved.
KI#3(Provision consistent URSP to UE across 5GS and EPS):
  5 CRs were approved.
KI#4(Support standardized and operator-specific traffic categories in URSP):
  No paper was submitted.
Contentious issue:
  None.

## Slide 4: eUEPO status at SA2#157
WI Code | Work Item Title | WP | Target Date | WID#
eUEPO | enhancement of 5G UE Policy | 90% -> 100% | June 2023 | SP-221127
General
  At SA2#157, 36 papers were submitted for normative work, all papers were handled, 23 CRs and 1 LS to CT1 were approved.
KI#1(URSP in VPLMN):
  9 CRs and 1 LS to CT1 were approved.
KI#2(5GC awareness of URSP enforcement):
  8 CRs were approved.
KI#3(Provision consistent URSP to UE across 5GS and EPS):
  5 CRs were approved.
KI#4(Support standardized and operator-specific traffic categories in URSP):
  No paper was submitted.
Contentious issue:
  None.

## Slide 5: Rel-18 eUEPO Overall Work Plan
 |  |  |  | Jan, 23 | Feb, 23 | Apr, 23 | May, 23 |  |  |  |  | 
SID/WID | Study TU | Normative TU | Total TU | #154AHE | #155 | #156E | #157 |  |  |  |  | Total TU
  Overall Work Plan
  SA2#155AH(e), 0.75 TU was assigned for both study and normative phases:
    Resolve the ENs in the TR conclusion, update conclusions, progress the normative work.
  SA2#155, 1 TU assigned for normative phase, 30 CRs for normative phase in maximum:
    Progress the normative work. WID update, TR for approval.
  SA2#156E, 1 TU assigned for normative phase, 30 CRs for normative phase in maximum:
    Progress the normative work.
  SA2#157, 2 TUs assigned for normative phase:
    Complete the normative work.
eUEPO | 4.25 | 2.75 | 7 | 0.75 | 1 | 1 | 1 |  |  |  |  | 8