## Slide 1: 5G eLCS Phase 3 Work Item Status Report
Ming Ai @ CATT
Runze Zhou @ Huawei

## Slide 2: 5G_eLCS_ph3 status after SA2#157
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 85%->100% | June, 2023 | SP-230093
Progress in SA2#157:
  SA2#157 is the 5th meeting for the normative work.
  Totally 21 CRs are approved in this meeting.
  One CR is not handled (S2-2306921) due to the absence of the presenter.
RAN impacts or dependencies:
  Received following LS: (1)LS from RAN WG2: Response LS on PRU Procedures; (2) LS from RAN WG2: Reply LS to SA2 on Low Power High Accuracy Positioning
  No new LS sent to RAN WGs
  RAN alignment may be needed for solution related to e.g. support of PRU.
Next steps:
  Continue the normative work on the issues have dependency with other WGs.
  Solution for user plane positioning needs to coordinate with CT1’ LS reply when received (SA2 has sent LS to CT1 in S2-2301857).

## Slide 3: FS_eLCS_ph3 status after SA2#155
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 100->100% | Dec, 22 | Revised in SP-220069
Progress in SA2#156e:
  SA2#155 was the 9th meeting to have FS_eLCS_Ph3 on agenda;
  No Paper received.
RAN impacts or dependencies:
  No
Next steps:
  Proceed to Normative work.