## Slide 1: AIMLsys Status Report
Tricci So
OPPO (Rapporteur)
David Gutierrez Estevez
Samsung (Rapporteur)
S2-2307431
3GPP TSG SA WG2 Meeting #157
Berlin, Germany, May 22 – 26, 2023
Agenda: 9.9.2

## Slide 2: FS_AIMLsys/AIMLsys status after SA2#157 (1/4)
General
  FS_AIMLsys TR 23.700-80 v18.0.0 is available
  43 tdocs were submitted for May 2023 SA2#157 of which 2 LSin, 2 LSout, 2 Discussion papers and 37 CRs for normative submissions.
  1 LSin from CT WG3 with reply previously postponed: LS on API enhancement for GMEC services and AIMLSys services; 1 LSin from SA5: Reply LS on Performance measurement for AI/ML.
  One LS out approved:
      S2-2308224: LSout to CT3 – R18_Reply LS on LS on API enhancement for GMEC services and AIMLSys services
Normative Progress Summary per KI in SA2#157:
    General AIMLsys Descriptions:
      Status: 1 CR Approved - 23.501, 1 CR Merged – 23.501, 1 CR Postponed to wait for SA5 LS reply
      Next Steps: No outstanding issue, just to wait for the SA5 LS reply to finalize the text in general clause regarding to the charging aspect.
    KI#1: Monitoring of Network Resource Utilization for the support of Application AI/ML operation
      Status: 1 CR Approved – 23.501, 4 CRs Approved – 23.502, 4 CRs Merged – 23.502
      Next Steps:
      No outstanding issue, just to prepare joint CR for the terminology clarification for “Multi-member AF session”.
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 90 % > 100 % | October 2022 | SP-220071
AIMLsys | System Support for AI/ML-based Services | 80 % > 100 % | June 2023 | SP-230095

## Slide 3: FS_AIMLsys/AIMLsys status after SA2#157 (2/4)
Normative Progress Summary per KI in SA2#157: (Cont‘)
    KI#3: 5GC information exposure to authorized 3rd party for application layer AI/ML operation
      Status: No submission
      Next Steps:
      Nothing outstanding
    KI#4: Enhancing External Parameter Provisioning
      Status: 1 CR Approved – 23.502, 1 CR Merged – 23.502, 1 CR Withdrawn
      Next Steps:
      Nothing outstanding.
    KI#5: 5GC Enhancements to enable Application AI/ML Traffic Transport
    Status: 2 CRs Approved -23.502, 1 CR Approved – 23.503, 1 CR Merged – 23.502
    Next Steps:
      Nothing outstanding.
    KI#6: QoS and Policy enhancement
      Status: 1 CR Approved – 23.501, 1 CR Approved – 23.502, 1 CR Approved – 23.503
      Next Steps:
      Nothing outstanding.

## Slide 4: FS_AIMLsys/AIMLsys status after SA2#157 (3/4)
Normative Progress Summary per KI in SA2#157: (Cont‘)
    KI#7: 5GS Assistance to Federated Learning operation
      A. Member Selection Assistance Functionalities
        Status: 3 CRs Approved – 23.501, 9 CRs Approved – 23.502, 2 CRs NOTED – 23.502, 1 CR Merged – 23.502, 1 CR Withdrawn
        Next Steps:
        No open issue, however, waiting for LS reply from SA5 to confirm whether to include the two input parameters for the E2E data volume transfer time analytics
      B. Network Analytics Extensions
      Status: 1 CR Approved – 23.288
        Next Steps:
        Nothing outstanding
  RAN impacts and other WGs dependencies:
  No RAN and no UE impact.
  SA WG3 (KI#3, 5) and SA WG5 (KI#5)
Contentious Issue:
  None
Focus for the Next Meeting (SA2#158):
  CR handling

## Slide 5: FS_AIMLsys/AIMLsys status after SA2#157 (4/4)
Overall Plan:
  SA2#149E Feb(1.0 TU): TR Skeleton, Scope & New KIs approval & architecture requirements, assumptions, terminology.
  SA2#150E Apr(1.0 TU): Last meeting to finalize KIs, start of collecting new possible solutions, continuation to study the architecture requirements, assumptions, terminology.
  SA2#151E May(1.5 TU): Last meeting for accepting new possible solutions, TR solution clean up, start of solution evaluation, and interim conclusion, if possible
  SA2#152E Aug(2.0 TU): TR solution clean-up, solution evaluation, interim conclusions or final conclusion, if possible
  SA2#153E Oct(1.5 TU): TR solution clean-up, solution evaluation, study phase conclusion
  SA2#154 Nov(2.0 TU): Complete study phase conclusion, start of normative implementation
  SA2#154AH Jan(2 TU): Continue the normative implementation
  SA2#155 Feb(2 TU): Continue the normative implementation
  SA2#156E Apr(2 TU): Continue the normative implementation
  SA2#157 May(2 TU): Complete the normative implementation

## Slide 6: FS_AIMLsys Status at SA#100
Progress since SA#99:
  Study and normative phases are now completed.
  100% coverage of all Key Issues during SA2#156e and SA2#157 to continue the normative work.
  3 LSout was sent from SA2:
      S2-2305426: LSout to SA5 – LS on charging aspects of AI/ML traffic
      S2-2304067: LSout to SA5 - LS for improved KPIs involving end-to-end data volume transfer time analytics
      S2-2308224: LSout to CT3 – R18_Reply LS on LS on API enhancement for GMEC services and AIMLSys services
  RAN impacts and Other WGs dependencies:
  No RAN and No UE impact.
  SA WG3 (KI#3, 4, 5) and SA WG5 (KI#5)
Next steps:
  SA2#158: CR Handling for alignment with LS replies from other WG(s) and maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 90 % > 100 % | October 2022 | SP-220071
AIMLsys | System Support for AI/ML-based Services | 50 % > 100 % | June 2023 | SP-230095