## Slide 1: NG_RTC Status Report
Yi Jiang (Rapporteur)
China Mobile

## Slide 2: NG_RTC status after SA2#156E
General
  39 contributions were submitted to #156E and 31 contributions (including a LS) were handled
  Achievements:
    Editor’s notes on service profile, interface for repository data retrieval, trigger of including DC SDP, stream ID and P2P media specification was resolved
    DC procedures were updated
    Registration and discovery of DCMF and enhanced MRF were agreed, with which KI#4 was completed
    Architecture and procedure for UE rendering AR communication were agreed
  Remaining issues
    How to extend IMS DC architecture to converge DCMF and ARMF needs further discussion
    DCMF service enhancements for supporting ARMF needs further discussion
    Roaming support is not handled in this meeting due to TU limitation
  RAN impacts and dependencies:
  None
Next steps:
  complete normative work on KI#1 and KI#2
  Synchronize with SA4 outcome
WI Code | Work Item Title | WP | Target Date | WID#
NG_RTC | System architecture for next generation real time communication services | 60%->85% | June, 2023 | 970014

## Slide 3: NG_RTC status after SA2#157
General
  37 contributions were submitted to #157
  Achievements:
    Services of IMS AS and DCMF were enhanced to support AR communications
    Procedures for AR and data channel were updated
    Mr/Cr for IMS DC is supported
    It is agreed only home routed roaming is supported in R18
    Data channel multiplexing is not supported in R18 and the reply LS is sent to SA4 accordingly
    A LS on UICC configuration for IMS data channel is send to CT6
  The WI is 100% complete with all remaining issues solved
  RAN impacts and dependencies:
  None
Next steps:
  Synchronization with SA4 outcome
  Maintenance on correction and editorial changes
WI Code | Work Item Title | WP | Target Date | WID#
NG_RTC | System architecture for next generation real time communication services | 85%->100% | June, 2023 | 970014

## Slide 4: NG_RTC status at SA#100
General
  39 contributions were submitted to #156E and 37 contributions were submitted to #157
  The WI is 100% complete with all remaining issues solved
  RAN impacts and dependencies:
  None
Next steps:
  Synchronization with SA4 outcome
  Maintenance on correction and editorial changes
WI Code | Work Item Title | WP | Target Date | WID#
NG_RTC | System architecture for next generation real time communication services | 60%->100% | June, 2023 | 970014