## Slide 1: eNS_Ph3 Status Report after SA2#158
Jinguo Zhu (ZTE)
Myungjune (LGE)

## Slide 2: eNS_Ph3 status after SA#99
General
  CRs for KI#1 and KI#3 are discussed and 6 CRs are approved, 1 LS out is sent to SA4. Two issues are still open:
    KI#1:The handling of the case the UE is not yet updated needs to be addressed.
    KI#3: Whether and based on what criteria to trigger the reporting and the handling of the transition to CM-IDLE for UEs with PDU Sessions and the applicability to the CP CIOT optimization use cases are FFS
  CRs for KI#4,5,6 are not handled at this meeting
Contentious Issue:
  No contentious issue remains.
Other WG dependencies
  None
Focus of the Next Meeting
  SA2#159 will focus on CRs for KI#4, KI#5 and KI#6
  SA2#160 will focus on all key issues
WI Code | Work Item Title | WP | Target Date | WID#
eNS_Ph3 | Network Slicing Phase3 | 100%->100% | Jun 2023 | SP-221135