## Slide 1: Vehicle Mounted Relays (VMR) Status Report
Qualcomm Incorporated
S2-2311836

## Slide 2: VMR status after SA2#159 (1/2)
General
  The MBSR authorization and de-authorization procedures were updated based on the LS from CT1 (S2-2310089).
  Several correction for MBSR support in LCS procedures in TS 23.273 were agreed.
  Additional ULI handlings in AMF were agreed.
  RAN impacts and dependencies:
  A few remaining ENs has dependencies on RAN3/2's response to earlier LSs.
Other WG dependencies
  1 reply LS to CT1 (S2-2311797) was agreed on the MBSR authorization state management.
Normative work progress:
  10 CRs were agreed.
WI Code | Work Item Title | WP | Target Date | WID#
FS_VMR | Study on Vehicle Mounted Relays | 100% | Nov, 22 | SP-211636
VMR | Architecture Enhancements for Vehicle Mounted Relays | 100% | Jun, 23 | SP-230105

## Slide 3: VMR status after SA2#159 (2/2)
Contentious Issue:
  None.
Focus of the Oct Meeting (SA2#160):
  Handle incoming LS from RAN WGs.
  Resolve the issue of location information granularity in MBSR subscription

## Slide 4: VMR status at SA#102
Progress since SA#101:
  The MBSR authorization and de-authorization procedures were updated based on the LS from CT1 (S2-2310089).
  Several correction for MBSR support in LCS procedures in TS 23.273 were agreed.
  Additional ULI handlings in AMF were agreed.
RAN impacts and dependencies:
  1 reply LS to CT1 (S2-2311797) was agreed on the MBSR authorization state management.
Next steps:
  Maintenance based on inputs from other WGs.
WI Code | Work Item Title | WP | Target Date | WID#
FS_VMR | Study on Vehicle Mounted Relays | 100% | Nov, 22 | SP-211636
VMR | Architecture Enhancements for Vehicle Mounted Relays | 100% | Jun, 23 | SP-230105