## Slide 1: FS_NG_RTC_Ph2 SI Status Report
Yi Jiang (Rapporteur)
China Mobile

## Slide 2: FS_NG_RTC_Ph2 work plan
  The initial TU allocation
    The total TU is currently 11.5, 6 for study and 5.5 for normative work
    1 TU has been used at #159
    5 TUs was allocated to next 5 meetings till #162 for study
    TU allocation for normative work is TBD
  The initial work plan
  #160 meeting: agree all KIs, start discussions on solutions
  #160AH to #163 meetings: continue discussions on solutions; send TR for information after #161; send TR for approval after #163
  #164 meeting onwards: normative work
 |  |  |  | Oct. 23 | Nov. 23 | Jan. 24 | Feb. 24 | Apr. 24 | May 24 | Aug. 24 | Oct. 24 |  | 
 |  |  |  | #159 | #160 | #160AH | #161 | #162 | #163 | #164 | #165 |  | 
SID/WID | Study Phase TU | Normative TU | Total TU |  |  |  |  |  |  |  |  |  | 
FS_NG_RTC_Ph2 | 6 | 5.5 | 11.5 | 1 | 1.5 | 1 | 1 | 1 | 0.5 | 1 | 1 |  | 

## Slide 3: FS_NG_RTC_ph2 status after SA2#159
General
  28 contributions were submitted to #159 and 18 contributions were handled
  Achievements:
    Contributions about TR skeleton, scope and achitectural assumptions were agreed
    5 Key Issues were agreed
    A LS is sent to SA1 for clarification on “DC service”, which may delay the discussion of KI to DC service PS data off at least one meeting
  RAN impacts and dependencies:
  None
Next steps:
  Propose and agree KIs in #160 to cover all WTs of the SI
  Start discussions on solutions to the agreed KIs in #160
  Solutions to DC service PS data off may be deprioritized in #160 if time is limited
WI Code | Work Item Title | WP | Target Date | WID#
FS_NG_RTC_Ph2 | Study on system architecture for next generation real time communication services phase 2 | 10% | June, 2024 | 1010030